**Current Housing Construction Programme**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Scheme No.**  | **Local Electoral Area** | **Schemes** | **No. of Units** | **Status** | **Scheduled for Completion** |
| 1 | Clondalkin | St Marks Green, Clondalkin | 11 | Due for handover end of September | Sep-18 |
| 2 | Tallaght South | Mac Uilliam (Fortunestown) | 28 | Under construction | Quarter 4 2018 |
| 3 | Clondalkin | Mayfield Estate | 17 | Complete | Complete |
| 4 | Tallaght South | Dromcarra, Tallaght | 14 | Under construction  | Quarter 4 2018 |
| 5 | Tallaght South | Sheehy Skeffington Meadows (Social + TAP)  | 90 | 69 units handed over between May and August 2018. Final phase of 16 social + 5 TAP for completion October 2018. | Quarter 4 2018 |
| 6 | Rathfarnham/Templeogue/Terenure | Killininny, Co Dublin | 24 | Under construction  | Quarter 4 2018 |
| 7 | Clondalkin | St. Cuthberts, Clondalkin | 63 | Site start September 2018 | Quarter 3 2019 |
| 8 | Clondalkin | Letts Field, Neilstown, Clondalkin | 37 | Under construction | Quarter 4 2018 |
| 9 | Rathfarnham/Templeogue/Terenure | Ballyboden, Rathfarnham | 40 | Under construction | End 2018 |
| 10 | Tallaght South | Killinarden, Tallaght | 26 | Under construction | End 2018 |
|  |   |   | **350** |   |   |