COMHAIRLE CHONTAE ATHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TALLAGHT AREA COMMITTEE (2)

MONDAY 27th   FEBRUARY, 2006

ITEM NO. H-I (3)

Taking in Charge of Estates

The attached detailed listing sets out the up-to-date position on the taking in charge of developments.

A total of 8 developments were taken in charge in 2005. Recommendations for taking in charge have been made in one further case.  Taking in charge recommendations are being prepared in a further 16 cases.

The following is the up to date priority listing for the Tallaght area:-

Carrighmore Estate				Mont Pelier

Castlefield Avenue 				Oak Dale/ Old Court, Ballycullen

Daletree (Phase 1 & 2)				Pairc Gleann Trasna

Ellensborough (Phases 1, 2, 3 & 4)		Parklands

Ely Manor					Swiftbrook

Ferncourt (Phase 1 & 2)			Verschoyle

Hazelgrove

Tallaght Area

Meeting of the Tallaght Area Committee (2) - 27/02/2006

Item No.  H-I (3 ) - Taking in Charge Listing

No. of Houses	Estate	Location	Developer	Works Outstanding

A	ESTATES TAKEN IN CHARGE IN 2005

214	Ard Mor Estate	Fortunestown	Durkan New Homes Ltd.	Taken in Charge on 12/09/2005

133	Corbally  (Phase 1)	Tallaght	Ballymore Homes Ltd	Taken in charge on 13/06/2005 (Drainage not TIC

Outfall drainage through private area)

108	Corbally  (Phase 2)	Tallaght	Ballymore Homes Ltd.	Taken in Charge on13/06/2005 (Drainage not TIC

Outfall drainage through private area)

40	Corbally Heath	Tallaght	Altara Developments Ltd.	Taken in charge on 13/06/2005 (Drainage not TIC

Outfall drainage through private area)

19	Fairgreen	Saggart	HSS Ltd.	Taken in charge on 14/02/2005 (Drainage not TIC

Outfall drainage through private area)

61	Old Court, (Phase 1)	Old Court	Cunningham Bros. Ltd	Taken in charge on 10/10/2005

0	Old Court, (Phase 2) Ballycragh	Tallaght	Cunningham Group	Taken in charge on 10/10/2005

95	Tynan Hall	Ballymount	Kelland Homes Ltd.	Taken in Charge on 14/02/2005

B	ESTATES RECOMMENDED FOR TAKING IN CHARGE SINCE LAST REPORT:

0	Robinhood Ind. Est.	Naas Road	Sisk	To be Considered at Council meeting on 13/03/2006

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

52	Carrighmore Estate (Aylesbury)	Aylesbury, 	Kranock Construction Ltd.	TIC drawings and shcedule being prepared

11	Castlefield Avenue	Knocklyon	Brian Durkan & Co. Ltd	TIC drawings and schedule being prepared

141	Daletree (Phase 1 & lA)	Ballycullen	Maplewood Homes	TIC drawings and schedule being prepared

142	Daletree (Phase 2)	Ballycullen	Maplewood Homes	TIC drawings and shcedule being prepared

148	Ellensborough  (Phase 4)	Tallaght	Durkan New Homes Ltd.	TIC Drawings and Schedule to be updated

300	Ellensborough  Phases 1, 2 & 3	Tallaght	Durkan New Homes Ltd.	TIC drawings and schedule to be updated

164	Ely Manor	Ballycullen	Maplewood Homes	TIC Drawings and schedule being prepared

91	Ferncourt (Phase 1)	Ballycullen	Maplewood Homes	TIC drawings and schedule being prepared

85	Ferncourt (Phase 2)	Ballycullen	Maplewood Homes	TIC drawings and schedule being prepared.

97	Hazelgrove	Tallaght	Kelland Homes Ltd.	TIC drawings and schedule being prepared

50	Mont Pelier	Jobstown	Durkan New Homes Ltd.	"As constructed" drawings submitted and being 						checked.

177	Oak Dale	Ballycullen	Maplewood homes	TIC drawings and schedule being prepared

54	Old Court	Ballycullen	Maplewood Homes	TIC schedule and drawings being prepared

63	Pairc Gleann Trasna	Aylesbury	Kranock Construction Ltd.	Drawings submitted and being checked

59	Parklands	Ballycullen	Maplewood Homes	"As constructed" drawings and drainage survey 						submitted  and being checked.

130	Swiftbrook	Tallaght	Kelland Homes Ltd.	Drainage survey and "as constructed" drawings 						received and being checked.

C1	ESTATES WHERE ROADS ONLY - HAVE BEEN TAKEN IN CHARGE

66	Sundale (Phase 1)	Tallaght	Kelland Homes Ltd.	Roads TIC on  8th March, 2004  Services not yet

recommended for TIC. Drainage survey and revised

drawings submitted and being checked.

108	Sundale (Phase 2)	Tallaght	Kelland Homes Ltd.	Roads TIC on  8th March, 2004  Services not yet

recommended for TIC. Drainage survey and revised

drawings submitted and being checked.

80	Sundale (Phase 3)	Tallaght	Kelland Homes Ltd.	Roads TIC on  8th March, 2004  Services not yet

recommended for TIC. Drainage survey and revised

drawings submitted and being checked.

112	Sundale (Phase 4)	Tallaght	Kelland Homes Ltd.	Roads TIC on  8th March, 2004  Services not yet

recommended for TIC. Drainage survey and revised

drawings submitted and being checked.

132	Sundale (Phase 6)	Tallaght	Kelland Homes Ltd.	Roads TIC on  8th March, 2004  Services not yet

recommended for TIC. Drainage survey and revised

drawings submitted and being checked.

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

230	Verschoyle (Phase 1)	Saggart	Kingscroft Developments	Works outstanding to footpaths, kerbs and drainage.

Works ongoing.  "As constructed" drawings and 	drainage survey submitted and being checked. 	Drainage not to be TIC at present at it drains 	Through private area.

F1	ESTATES SUBJECT TO LEGAL DIFFICULTIES:

40	Newhall Court, Blessington Road	Jobstown	William Smith	Further Court case on 19th March 2006 regarding

outstanding works in Phase 1

4	Sylvan Avenue	Kingswood	Mondale Const. Ltd.	Outstanding issues regarding drainage.

G	ESTATES UNDER CONSTRUCTION:

588	Carrigmore	Fortunestown 	Devondale Ltd.

150	DeSelby	Tallaght	Kelland Homes Ltd.

655	Hunters Wood	Ballycullen	Ellier Developments Ltd.

361	Marlfield	Tallaght	Durkan New Homes

290	Old Court  (Jones' Farm)	Ballycullen	Maplewood Development

745	The Belfry	City West	Durkan New Homes

H	PRIVATE DEVELOPMENTS (NOT TO BE TAKEN IN CHARGE)

8	Old Bawn Road (No. 1)	Tallaght	Bresc Estates Ltd

I	INDUSTRIAL ESTATES

0	Crosslands Ind.Est	Ballymount	Murdon Ltd	Awaiting suitable "As constructed" drawings.  Issues

regarding wayleaves.