## **COMHAIRLE CONTAE ÁTHA CLIATH THEAS****SOUTH DUBLIN COUNTY COUNCIL**

Minutes of South Dublin County Council January 2019 Rathfarnham/Templeogue-Terenure Area Committee Meeting dealing with Corporate, Performance & Change Management, Environment, Water & Drainage, Public Realm, Housing, Community, Transportation, Planning, Economic Development and Libraries held on 08 January 2019.

### **COUNCILLORS PRESENT**

### Emma Murphy

### Pamela Kerns

### Brian Lawlor

### Dermot Looney

### Connor McMahon

### Deirdre O’Donovan

### Rob Russell

### **OFFICIALS PRESENT**

### **Senior Engineer John Coughlan**

###  **Tony O’Grady**

###  **Willie Purcell**

### **Senior Architect Paddy De Roe**

### **County Librarian Bernadette Fennell**

### **Senior Executive Officer Elaine Leech**

###  **Marguerite Staunton**

### **Communications Manager Niall Noonan**

### **Administrative Officer Sheila Kelly**

###  **Brenda Shannon**

### **Senior Executive Parks Superintendent Máire Ní Dhomhnaill**

### **Senior Executive Engineer Helena Fallon**

### **Senior Parks Superintendent Suzanne Furlong**

### **Executive Engineer Mbakure Johnson**

### **Environmental Education Officer Sorcha O’Brien**

### **Assistant Engineer Brendan Fitzsimons**

### **Staff Officer Barbara Reilly**

### **Clerical Officer Susan Delaney**

An Cathaoirleach, Councillor Emma Murphy presided.

Apologies were received from Councillor Paula Donovan.

**RTT/1/19 - H1/0119 Item ID: 60889**

Minutes of South Dublin County Council Rathfarnham/Templeogue –Terenure Area Committee dealing with Libraries, Economic Development, Performance & Change Management, Corporate, Public Realm, Environment, Water & Drainage, Community, Housing, Planning and Transportation held 11th December, 2018, which have been circulated, were submitted and **APPROVED** as a true record and signed.

It was proposed by Councillor Emma Murphy and seconded by Councillor Deirdre O’Donovan and **RESOLVED** “That the recommendations contained in the minutes of 11th December, 2018 be **ADOPTED** and **APPROVED**.

[HI 1 - Minutes of December 18 ACM](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=62183)

## **RTT/2/19 – QUESTIONS**

## It was proposed by Councillor Emma Murphy, seconded by Councillor Deirdre O’Donovan and **RESOLVED** “That pursuant to Standing Order No. 13 that Questions 1 – 3 be **ADOPTED**  and **APPROVED**.”

## **Corporate Support**

### **RTT/3/19 - C1/0119 Item ID: 60892 - CORRESPONDENCE**

Correspondence (No Business)

### **RTT/4/19 - H2/0119 Item ID: 60905 – NEW WORKS**

New Works (No Business)

### **RTT/5/19 - M1/0119 Item ID: 60849 – NIAMH COYNE**

Proposed by Councillor E. Murphy, seconded by Councillor D. O’Donovan

**Cathaoirleach's Business**

"That this Area Committee acknowledges the fantastic achievements of Niamh Coyne who won a Silver Medal at the Youth Olympics. Furthermore that the Area Committee recommends that the Mayor acknowledges Niamh’s achievements in some way on behalf of the County."

**The following report from the Chief Executive was READ:**

South Dublin County Council also wish to acknowledge the achievements of Niamh Coyne on winning a Silver Medal in the 100m breaststroke at the 2018 Buenos Aires Youth Olympic Games.

If the motion is approved, the Mayor's Office will issue a letter of congratulations in accordance with the Protocols for the Awarding of Civic Honours.

[M1 - Protocols for the Awarding of Civic Honours](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=62127)

Following contribution from Councillor E. Murphy, Niall Noonan, Communications Manager responded to queries raised and the report was **NOTED**.

## **Performance & Change Management**

### **RTT/6/19 - C2/0119 Item ID: 60896 - CORRESPONDENCE**

Correspondence (No Business)

### **RTT/7/19 - H3/0119 Item ID: 60910 – NEW WORKS**

New Works (No Business)

## **Environment**

### **RTT/8/19 - C3/0119 Item ID: 60890 - CORRESPONDENCE**

Correspondence (No Business)

### **RTT/9/19 - H4/0119 Item ID: 60907 – NEW WORKS**

New Works (No Business)

### **RTT/10/19 - H5/0119 Item ID: 60919 – QUARTERLY REPORT ON LITTER MANAGEMENT PLAN**

The following report was presented by Brenda Shannon, Administrative Officer and Sorcha O’Brien, Environmental Education Officer

**Quarterly Report on Litter Management Plan**

The Litter Management Plan 2014-2019 aims to address the negative impacts of litter on our county, improve the quality of life and sense of wellbeing of our residents, and enhance our commercial and tourism potential through the effective and efficient

* enforcement of legislation and regulation
* management and maintenance of our public realm
* communication, education and awareness

The attached document provides an outline of activity undertaken under these headings for Q4 2018

[HI 5 - Q4 Litter Management Plan](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=62178)

The report was **NOTED**.

## **Water & Drainage**

### **RTT/11/19 - C4/0119 Item ID: 60900 - CORRESPONDENCE**

Correspondence (No Business)

### **RTT/12/19 - H6/0119 Item ID: 60914 – NEW WORKS**

New Works (No Business)

## **Public Realm**

### **RTT/13/19 - Q1/0119 Item ID: 60699 – JAPANESE KNOTWEED**

Proposed by Councillor P. Foley

"To ask the Chief Executive can details be provided of the treatment for Japanese Knotweed in the RTT area that was administered this year? Maps for the areas treated, if available, would be appreciated. If maps are unavailable details of the locations treated would suffice."

**REPLY:**

The GIS Invasive Species mapping system is currently down and the Council's IT Department are trying to have this matter rectified at the minute.  The data which this system provides with regard to the number of sites affected by various invasive species types, the area covered at each site, the treatment history etc is currently therefore unavailable.  Without access to that accurate data the following report has been compiled from diary records provided by the two operatives working on the mapping and treatment programme.  This data will be verified against the data contained in the GIS system and a detailed report will be extracted from the GIS system, once it is available again.

The following list includes 25 general locations containing multiple sites of invasive species within the Rathfarnham/Templeogue-Terenure area which have been treated in 2018. Of those 25 locations 13 were treated twice, 11 on a single occasion and at one site the invasive species was removed. Maps are not available at present however the list of locations treated are outlined below. The list contains all invasive species not only Japanese Knotweed.

Boden Park/ Owendoher  – knotweed (sprayed with round up)

Cherryfield park- knotweed (injected/sprayed – round up); 2 treatments

Dodder river/Kilvere – knotweed balsam/ injected 4 sites)

Dodder valley Park (sprayed giant hogweed - round up); 2 treatments

Dodder Valley Park/ Kilvere; balsam - removed

Dodder View Road – (sprayed /injected with round up); 3 sites along rhb.

Edmondstown Court – knotweed (sprayed with round up)

Edmonstown road river bank –knotweed/ Indian balsam (sprayed/injected – round up); 2 treatments

Green route/ Santa Maria; - knotweed (sprayed and injected with round up) 2 treatments

Green route/Santa Maria – knotweed (injected - round up); 2 treatments

Hillside park open space - knotweed (sprayed – round up)

Kilakee Road – knotweed (sprayed with round up)

Kiltipper Lane: knotweed (injected with round up)

Owendoher Crescent –knotweed/balsam (injected – round up); 2 treatments

Owendoher river x 3 sites- knotweed (sprayed and injected - round up); 2 treatments

Ownedoher river/Woodside – knotweed (injected – round up); 2 treatments

Prospect Manor river banks – (sprayed/injected with round up) 2 treatments

Rear of Brookvale estate – knotweed (sprayed with round up)

Rear off Cherryfield halting site/ lhb – 3 new stands (injected with round up)

River bank Dodder View Road - knotweed x 4 sites (sprayed – round up) 2 treatments

Riverside cottages – knotweed/balsam (injected – round up); 2 treatments

St.Endas Park – knotweed (injected with round up)

St.Marys Avenue- knotweed (sprayed/injected - round up); 2 treatments

Wainsfort open space – knotweed (sprayed – round up)

Willbrook Grove/ Street - knotweed (sprayed/injected -round up); 2 treatments

### **RTT/14/19 - Q2/0119 Item ID: 60848 – PUBLIC REALM PROGRAMME OF WORKS**

Proposed by Councillor E. Murphy

"To ask the Chief Executive to please provide a detailed update on the Public Realm programme of works for 2018 including the progress to date on each of the projects?

**REPLY:**

The following is the list of works proposed and agreed for the Rathfarnham/Templeogue-Terenure area in 2018. Most of the works have been completed as noted below.  Four of the schemes involve tarmacadam surfacing by an external contractor.  The stone sub-base on these schemes has been prepared and completed by Public Realm staff, an order has been placed for the surfacing works and the contractor is due to return to complete these surfacing works at the start of January 2019.

1. Install new railing at Ellensborough Lawn on top of existing front boundary wall - completed.
2. Automate gate at entrance to Tymon Park at Rushbrook/Osprey – completed but not yet commissioned, to be done at the start of January 2019.
3. Construct new footpath around perimeter of Dolly’s field, Moyville Estate – sub base construction completed, tarmac surfacing to be completed in January 2019.
4. Carry out improvements to tennis and basketball courts at Beechfield Park – tennis courts prepared for tarmac repairs in January 2019, basketball court to be reinstated and marked early in 2019.
5. Plant boundary hedging along the cycleway/walkway from Park Avenue to Grange Manor Estate to screen the boundary wall – planting to take place in January/February 2019.
6. Construct new footpath to create loop walk around Knocklyon Park – sub base construction completed, tarmac surfacing to be completed in January 2019.
7. Install public lighting scheme along pathway from Wellington Lane to Glendown Estate  - completed.
8. Carry out improvements to Tymon Park dog run, including provision of drainage and new entrance - drainage works and new gate completed, other works to be carried out early in 2019.
9. Overlay the footpath from Wainsfort Manor Crescent to Wainsfort Manor Green – sub base construction completed and tarmac surfacing to be completed in January 2019.

### **RTT/15/19 - C5/0119 Item ID: 60898 - CORRESPONDENCE**

Correspondence (No Business)

### **RTT/16/19 - H7/0119 Item ID: 60912 – NEW WORKS**

New Works (No Business)

### **RTT/17/19 - H8/0119 Item ID: 60920 – PUBLIC REALM IMPROVEMENT WORK SCHEME**

The following report was presented by Máire Ní Dhomhnaill, Senior Executive Parks Superintendent

**Public Realm Improvement Works Scheme**

The following is the list of improvement works proposed for the Rathfarnham/Templeogue-Terenure area for 2019.  This list of schemes, along with lists of schemes for the other electoral areas, will be presented to the meeting of the County Council in February 2019 for the approval of the elected members.

|  |  |
| --- | --- |
| Fonthill/Willbrook Green space | Install perimeter pathway |
| Whitechurch open space | Install perimeter pathway |
| Woodstown and Stocking Avenue | Construct new path linking Woodstown estate and Stocking Lane, creating a new pedestrain access |
| Ballycragh Park playspace | Replace fencing around playspace |
| St. Josephs Road | Construction of tree pits and tree planting of approx 10 trees |
| Orwell open space | Install perimeter pathway |
| Coolamber Park | Surface footapth from Coolamber Park to St Colmcille's School |
| Tymon Park | Surface footpaths in Limekiln carpark |
| Rathfarnham Park | Re-surface footpaths where necessary in Rathfarnham Castle Park |
| Tymon Park | Repair pedestrian bridge at lake near Castletymon Road car park |
| Aranleigh Grange Downs | Re-surface footpath between Aranleigh Dell and Grange Downs and install accessibility ramp |
| Rathfarnham Village | Upgrade the Anne Devlin flower bed |
| Firhouse village | Upgrade village park |
|  Greentrees Park (8 acres) | Construct perimeter pathway |
|  Knocklyon Woods | Construct footpath from Knocklyon Woods to the Firhouse Road.  |
|  Wainsfort Grove / College Drive | Complete fencing around open space. |

### Following contributions from Councillors P. Kearns and E. Murphy, Máire Ní Dhomhnaill, Senior Executive Parks Superintendent responded to queries raised and the report was **NOTED**.

### **RTT/18/19 - H9/0119 Item ID: 61006 – TEENAGE FACILITY SURVEY**

The following report was presented by Suzanne Furlong, Senior Parks Superintendent

**Final report Teenage Facility Survey**

[HI 9 (01 presentation)](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=62142)
[HI 9 (02 survey results)](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=62143)
[HI 9 (03 report)](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=62144)

Following contributions from Councillors D. O’Donovan, P. Kearns, D. Looney and E. Murphy, Suzanne Furlong, Senior Parks Superintendent responded to queries raised and the report was **NOTED**.

### **RTT/19/19 - M2/0119 Item ID: 60813 – SCRAMBLERS IN TYMON PARK**

Proposed by Councillor P. Kearns, seconded by Councillor R. Russell

"That this Area Committee calls on the Chief Executive to address as a matter of urgency the growing problem of scramblers in Tymon Park."

**The following report from the Chief Executive was READ:**

Plans are in place to identify the access points where scramblers enter the park and to examine options to eliminate these. The intended target area will focus on access points near the Basketball arena. A mixture of fencing, kissing gates and other types of barriers will be examined and used to prevent access to the park.

 In addition, South Dublin County Council has been working with other relevant agencies towards a resolution of the misuse of scramblers/quads which is being experienced across the Dublin region.

A High Level Task Force has been established with representation from the Dublin local authorities, the Gardai, Dept of Justice & Equality and Motorcross.   At the most recent meeting which was held on 14th November 2018 it was noted that a report had been prepared by the Attorney General for the Department of Justice & Equality in relation to legislation.  This report noted that the Attorney General considered that existing Road Traffic legislation could potentially be amended to extend the powers of the Gardai to deal with the relevant scrambler / quad issues, and given that the existing legislation is relative to the Department of Transport Tourism & Sport, any proposed changes to such existing legislation would have to be agreed with that department.

It is understood that consultation between the various stakeholders is now required and it is understood that this consultation is scheduled to take place early in 2019.

Following contributions from Councillors P. Kearns, D. O’Donovan and E. Murphy, Máire Ní Dhomhnaill, Senior Executive Parks Superintendent responded to queries raised and the report was **NOTED**.

### **RTT/20/19 - M3/0119 Item ID: 60841 – ORWELL ROUNDABOUT**

Proposed by Councillor P. Kearns, seconded by Councillor R. Russell

"That this Area Committee calls on the Chief Executive to address the ongoing issue of the Orwell Roundabout. I recently attended the WORK resident AGM and the OPRA AGM, Both committees are in favour of removing the last two rows of gravel and the last layer of ivy, grassing the area and including it in the grass cutting programme in order to reduce the current onerous maintenance programme. I have a petition to support this request and I support this approach."

**The following report from the Chief Executive was READ:**

The Orwell Roundabout has undergone a number of makeovers over the last 20 years, the latest in 2017/2018 with a complete redesign of the planting and hard landscaping costing approximately €55,000. The roundabout is a large area and the construction of the new design took some time due to various operational reasons. The extremes of weather in 2018 also delayed the establishment of the plants.

Whilst the residents may not favour the current situation with regard to the roundabout, it is necessary to allow time for the landscaping to establish and grow in order to make an impact. Changing the agreed design at this early stage of the lifespan of the design would be wasteful. To allow the design to mature and make an impact, more time is required. Springtime will also see the first display of daffodils and colour on the roundabout.

Maintenance will continue and the ongoing establishment of plants will reduce the ongoing maintenance programme.

Following contributions from Councillor P. Kearns, Máire Ní Dhomhnaill, Senior Executive Parks Superintendent responded to queries raised and the report was **NOTED**.

### **RTT/21/19 - M4/0119 Item ID: 60918 – WALKWAY ALONG THE OWENDOHER**

Proposed by Councillor S. Holland

"To ask the Chief Executive to start the process of taking the walkway along the Owendoher on Edmondstown Road into the charge of SDCC.  This little strip of greenery and forest is beautiful, but in a bad state of disrepair. As a piece of public land in this county, there is an onus on us to keep it in good condition for public benefit."

In the absence of Councillor Sarah Holland M4 **FALLS**.

## **Housing**

### **RTT/22/19 - C6/0119 Item ID: 60894 - CORRESPONDENCE**

Correspondence (No Business)

### **RTT/23/19 - H10/0119 Item ID: 60908 – ANTI SOCIAL REPORT**

The following report was presented by Elaine Leech, Senior Executive Officer

Statistical report in respect of incidents of anti social reported to the Council

**The following is a statistical report of incidents of anti social relating to Council tenancies that have been reported to South Dublin County Council.**

|  |
| --- |
| **STATISITICAL ANALYSIS OF ANTI SOCIAL BEHAVIOUR REPORTED TO COUNCIL IN THE AREA** |
| **Incidents** | **2017** | **1st Qtr 2018** | **2nd Qtr 2018** | **3rd Qtr 2018** | **4th Qtr 2018** | **2018 TOTAL**  |
| **CATEGORY A** |  |   |   |   |   |  |
| Drugs Activity reported to SDCC | **3** | 1 | 1 | 0 | 0 | **2** |
| Criminal Activity reported to SDCC | **8** | 1 | 0 | 0 | 7 | **8** |
| Joyriding reported to SDCC | **0** | 0 | 0 | 0 | 0 | **0** |
| Violence/intimidation/ harassment reported to SDCC | **8** | 3 | 3 | 1 | 1 | **8** |
|   |  |   |   |   |   |  |
| **CATEGORY B** |  |   |   |   |   |  |
| Squatters/illegal occupiers reported to SDCC | **0** | 0 | 1 | 0 | 1 | **2** |
| Vandalism reported to SDCC | **1** | 0 | 0 | 0 | 1 | **1** |
| Physical condition of property reported to SDCC | **2** | 1 | 0 | 0 | 1 | **2** |
| Physical condition of Garden reported to SDCC | **4** | 1 | 0 | 0 | 2 | **3** |
| Racism reported to SDCC | **0** | 0 | 0 | 0 | 0 | **0** |
| Vacant House reported to SDCC | **3** | 0 | 0 | 0 | 1 | **1** |
| Neighbour Dispute (including parking)reported to SDCC | **1** | 0 | 0 | 0 | 0 | **0** |
|   |  |   |   |   |   |  |
| **CATEGORY C** |  |   |   |   |   |  |
| Noise/disturbance reported to SDCC | **8** | 3 | 0 | 6 | 1 | **10** |
| Pets/animal nuisance reported to SDCC | **3** | 0 | 1 | 0 | 2 | **3** |
| Children Nuisance reported to SDCC | **2** | 0 | 0 | 1 | 0 | **1** |
| Selling alcohol | **0** | 0 | 0 | 0 | 0 | **0** |
|   |  |   |   |   |   |  |
| **Total Incidents reported to SDCC** | **43** | 10 | 6 | 8 | 17 | **41** |
|   |  |   |   |   |   |  |
| **Total Complaints reported to SDCC** | **32** | 9 | 6 | 7 | 13 | **35** |
|   |  |   |   |   |   |  |
| **Total Actions taken by Allocations Support Unit Staff -     Main actions listed below** | **280** | 135 | 62 | 78 | 88 | **363** |
|  |   |   |   |   |  |
| Housecall / Inspection | **73** | 73 | 12 | 33 | 39 | **157** |
| Demand for Possesion Section 15 & 17 | **0** | 0 | 0 | 0 | 0 | **0** |
| Abandonment notice served | **0** | 0 | 0 | 0 | 0 | **0** |
| Surrenders Obtained (including Termination of Tenancy under Section 15) | **7** | 1 | 0 | 0 | 1 | **2** |
| Warnings issued | **5** | 5 | 1 | 0 | 1 | **7** |
| Interviews held (formal office and by phone) | **71** | 18 | 16 | 32 | 20 | **86** |
| Pre-Tenancies (includes following up Tenancy Checks) | **29** | 14 | 17 | 0 | 4 | **35** |

### The report was **NOTED**.

### **RTT/24/19 - H11/0119 Item ID: 60925 – PART 8**

The following report was presented by Paddy De Roe, Senior Architect and Marguerite Staunton, Senior Executive Officer

**Part 8 on housing proposals for the Stocking Lane site**

[HI 11 - Part 8](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=62194)

Following contributions from Councillors D. O’Donovan, E. Murphy and B. Lawlor, Paddy De Roe, Senior Architect and Marguerite Staunton, Senior Executive Officer responded to queries raised and the report was **NOTED**.

## **Community**

### **RTT/25/19 - C7/0119 Item ID: 60891 - CORRESPONDENCE**

Correspondence (No Business)

### **RTT/26/19 - H12/0119 Item ID: 60904 – NEW WORKS**

New Works (No Business)

### **RTT/27/19 - H13/0119 Item ID: 60902 - DUPUTATIONS**

Deputations for Noting (No Business)

## **Transportation**

### **RTT/28/19 - Q3/0119 Item ID: 60847 – EDMONDSTOWN ROAD**

Proposed by Councillor E. Murphy

"To ask the Chief Executive to please provide the Area Committee with a report of the final cost of the repair works undertaken at Edmondstown Road?

**REPLY:**

The final cost of repairs to Edmondstown Road will not be known until the legal actions are complete.

### **RTT/29/19 - C8/0119 Item ID: 60899 - CORRESPONDENCE**

Correspondence (No Business)

### **RTT/30/19 - H14/0119 Item ID: 60913 – ROSEMOUNT SHOPPING CENTRE**

The following report was presented by Willie Purcell, Senior Engineer

**Rosemount Shopping Centre**

[HI 14 - Rosemount Shopping Centre Estimate Costs](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=62191)
[HI 14 - Rosemount Shopping Centre Model](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=62190)

Following contributions from Councillors D. Looney, R. Russell and E. Murphy, Willie Purcell, Senior Engineer responded to queries raised and it was **AGREED** to refer to Full Council and the report was **NOTED.**

### **RTT/31/19 - H15/0119 Item ID: 60915 – ROADS TO BE PUBLIC ROADS**

Proposed Declaration of Roads to be Public Roads (No Business)

### **RTT/32/19 - H16/0119 Item ID: 60921 – SCHOLARSTOWN ROAD & ORLAGH ROUNDABOUT**

The following report was presented by John Coughlan, Senior Engineer and Helena Fallon, Senior Executive Engineer.

**Scholarstown Road Improvements scheme**

The scheme aims to improve the public realm by providing upgraded footpaths, shared pedestrian & cycle space, improved drainage measures, additional landscaping, improved signage and new signalized crossing locations on the approaches to the Orlagh Grove roundabout. Providing improvements along the length of Scholarstown Road that is heavily used by school pupils attributed to several primary and secondary schools located in the vicinity of the proposed scheme.

The proposed works will comprise the following:

* The provision of almost 0.5km of off road shared cycle and pedestrian space from the Knocklyon Road junction to and around the Orlagh Grove roundabout.
* Improved crossing facilities at the entrances to Beverly Drive and the Rookery housing estates.
* Improved crossing facilities on all four arms of the Orlagh Grove roundabout.
* Upgraded public lighting using efficient LED lighting.
* Bus stop improvements with Real Time Passenger Information (RPTI) and improved set-down facilities.
* Removal of numerous existing ESB and Eir overhead cables that span throughout the scheme.
* Additional landscaping works throughout the scheme
* Provision of new and improved drainage
* Provision of new public lighting, road markings and cycle route signage

To date, the works are almost complete with the exception of the regrading of the surfacing around the roundabout and signing and lining. Whilst the works were planned to be completed before Christmas, there was a delay due to poor weather conditions. The surfacing material is required to be laid in dry weather to retain strength and durability. It is programmed that this surfacing will be complete by week ending 11 January 2019. Traffic conditions will then be monitored to determine the effect of the roundabout modifications on the traffic conditions.

### **Motion 5 was taken in conjunction with Headed Item 16**

### **M5/0119 Item ID: 60917 – ORLAGH ROUNDABOUT**

Proposed by Councillor D. O'Donovan, seconded by Councillor C. McMahon

"To ask the Chief Executive to write to the National Transport Authority asking them to appear before the February RTT Area Committee Meeting to explain the reasoning behind the plans to alter the layout of the Orlagh Roundabout, as part of the Tallaght to Ballyboden Cycle Route Scheme.  The new layout has caused traffic chaos, created safety concerns and has had a massively detrimental effect on local residents, and businesses.  This community deserves to know what the thinking was around the changes and what can be done to reverse them."

**The following report from the Chief Executive was READ:**

If the Motion is passed by the Members, a letter will be written in this regard.

Following contributions from Councillors D. O’Donovan and E. Murphy, John Coughlan, Senior Engineer responded to queries raised and the report was **NOTED**.

## **Planning**

### **RTT/33/19 - C9/0119 Item ID: 60897 - CORRESPONDENCE**

Correspondence (No Business)

### **RTT/34/19 - H17/0119 Item ID: 60911 – NEW WORKS**

New Works (No Business)

## **Economic Development**

### **RTT/35/19 - C10/0119 Item ID: 60893 - CORRESPONDENCE**

Correspondence (No Business)

### **RTT/36/19 - H18/0119 Item ID: 60906 – NEW WORKS**

New Works (No Business)

## **Libraries & Arts**

### **RTT/37/19 - C11/0119 Item ID: 60895 - CORRESPONDENCE**

Correspondence (No Business)

### **RTT/38/19 - H19/0119 Item ID: 60909 – NEW WORKS**

NEW WORKS (No Business)

### **RTT/39/19 - H20/0119 Item ID: 60901 – ARTS GRANTS**

Application for Arts Grants (No Business)

### **RTT/40/19 - H21/0119 Item ID: 60903 – LIBRARY NEWS & EVENTS**

The following report was presented by Bernadette Fennell, County Librarian.

[HI 21 - Library News events](http://www.sdublincoco.ie/sdcc/departments/corporate/apps/cmas/documentsview.aspx?id=62132)

The report was **NOTED**.

This meeting concluded at 4.30 pm.

Siniú Dáta

 **An Cathoirleach**