## Slide 1
Traveller Accommodation Programme
Review of 2014-2018
Update 2019 – 2024
Housing Strategic Policy Committee Meeting
14th February 2019

## Slide 2: Key Dates for Implementation of TAP 2019-24
Date | Summary of Action
Jan/Mar 2019 | Preparation of Draft Traveller Accommodation Programme
1st April 2019 | Publish notice in newspapers- draft programme available for inspection
31st May 2019 | Latest date for receipt of submissions
1st July 2019 | Submission of draft to Council members for adoption
30th Sept 2019 | Latest date for adoption of programme

## Slide 3: TAP 2014-18: Proposed Re-developments
Redevelopment-Existing Sites | No. of Units | Type | Status
Ballyowen Lane | 10 | Bays | Not progressed
Belgard Road | 3 | Group Housing | Completed
St. Aidan’s | 5 | Group Housing | Completed
Oldcastle Park | 20 | To be confirmed | Not progressed/1 Medical
Lynch’s Lane/Pk | 3 | Bays | Not progressed/1 Medical
Belgard Park | 10 | Group Housing | 2 Part 8s -Medical
*Kishogue | 1 | Adaptation | 1 Part 8 - Medical

## Slide 4: TAP 2014-18: Proposed Infill Developments
Proposed Infill Developments | No. of Units | Type | Status
Ballyowen | 5 | To be determined | Not progressed
*Owendoher Haven | 2 | Bays | Redevelopment: 9 Group Houses
Hazelhill | 2 | Bays | Not progressed

## Slide 5: TAP 2014-18: Indicative New Developments
Location | No of Units | Type | Status
Newcastle | 10 | Group Housing Part V | Not progressed
Rathcoole | 10 | Group Housing Part VIII | Site masterplan being prepared
Adamstown x 3 | 10x3 | Group Housing/Bays Part V | Awaiting proposals for PP
Bustyhill | 8 | Bays- Part VIII | Indicative area only
Black church | 10 | Bays- Part VIII | Indicative area only
Brittas | 10 | Bays-Part VIII | Indicative area only

## Slide 6: Context- Census 2016
South Dublin County – 2nd highest number of Travellers per area with 2,208 persons, down 1.5% from the 2011 Census
Local Authority | Population
Galway City & County | 2,647
South Dublin | 2,208
Dublin City | 2,057
Fingal | 1,315
DLR | 421

## Slide 7: Annual Traveller Count- December 2018
Current Accommodation | Number of Families
Bays | 106
Group Housing | 117
Social Housing | 8
Housing Assistance Payment ( HAP) | 11
Sharing | 52
Voluntary/Homeless /Private Rented | 144
Own Resources | 25
Total | 463

## Slide 8: Next: Determine Demand by Accommodation Type & Area for TAP 2019-24
Identify preferences for:
Standard Housing
Group Housing
Bays
Current applicants for Traveller Accommodation:
45 North of Naas Road;
51 for South of Naas Road;
Increasing demand for Transfers to Standard Housing