Lucan Local Electoral Area

Housing Capital Programme Quarterly Report

Q1 2019

| 2019 Capital Housing Supply Programme |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LA Build | AHB Build | Part V | Total Build | LA Acquisitions | AHB Acquisitions | Total Acquisitions | Voids | Total 2019 Capital Supply |
| 112 | 111 | 125 | 348 | 37 | 9 | 46 | 21 | 415 |

| Lucan Area Committee Report |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Programme for 2019 |  |  |  |  |  |  |
| Local Electoral Area | Local Authority Build | Part V | AHB Build | LA Acquisition | AHB Acquisition | Grand Total |
| Lucan | 0 | 47 | 2 | 8 | 4 | 61 |  |  |

*No units delivered to date within the Lucan LEA under the Capital Supply Programme

| Construction Programme 2019-2021 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Projects with Part 8 Planning Approval There are currently no projects within the Lucan LEA with Part 8 planning approval |  |  |  |  |
| Projects Pre-Part 8 Stage |  |  |  |  |
|  | Project Name | Part 8 publication target | Indicative No. of Units | Current Status |
| Lucan | Palmerstown site (Older Persons Specific Development) | To Be Confirmed | 4 | Scheme currently being designed by Túath Housing for Part 8 publication. Estimated Q3 2019 for Part 8 publication. |
|  |  |  | 4 |  |

| Part V Delivery Programme for 2019 |  |  |
| --- | --- | --- |
| Scheme Name | No. of Units Being Delivered | Status of Part V Agreement |
| Shackleton, Adamstown | 8 | Part V agreement finalised with developer. Units due for delivery in April 2019. |
| Somerton (Phase 1) | 32 | Part V agreement finalised with developer. Units due for delivery in June 2019. |
| St. Helens (Phase 1) | 7 | Part V agreement finalised with developer. Units due for delivery in May 2019. |
| Total | 47 |  |