- COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

MEETING OF SOUTH DUBLIN COUNTY COUNCIL

Monday, 13th March  2006

Question  NO. 36

Question:- Councillor Eamonn Tuffy

To ask the Manager for a progress report on the County Arts Centre?

Reply:

The public consultation procedure under Part 8 of the Planning and Development Regulations 2001 in relation to the proposed development of the County Arts Centre, has been completed.

Consultant engineers and Quantity Surveyors have been appointed. Detailed technical drawings are being finalised by the Architectural Services Department with a view to inviting tenders not later than June of this year. The likely construction period will be 18 months.

The composition of the Board of the Directors of the Centre has been agreed by the Arts, Culture, An Gaeilge, Education & Libraries Strategic Policy Committee which will comprise of 9 members.