Rathfarnham – Templeogue – Firhouse - Bohernabreena Area Committee Housing Capital Programme Quarterly Report

Q3 2019

| Department of Housing Targets for South Dublin County Council 2019 |  |  |  |
| --- | --- | --- | --- |
|  | Build | Acquisitions | Total |
| Target | 435 | 76 | 511 |

| Capital Housing Delivered to End August 2019 Rathfarnham – Templeogue – Firhouse - Bohernabreena Area |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Local Electoral Area | Local Authority Build | AHB Build | Part V | Total Build | LA Acquisition | AHB Acquisition | Total Acquisitions | Grand Total |
| Rathfarnham- Templeogue | 40 | 0 | 7 | 47 | 0 | 2 | 2 | 49 |
| Firhouse- Bohernabreena | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 1 |
| Grand Total | 40 | 0 | 7 | 47 | 0 | 3 | 3 | 50 |

| Construction Programme 2019-2021 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Construction Projects Completed 2019 |  |  |  |  |  |  |
| Local Electoral Area | Project Name | Part 8 Approved Date | No. of Units | Current Status |  |  |
| Rathfarnham-Templeogue | Owendoher | Oct-15 | 40 | Scheme completed May 2019 and all units allocated |  |  |
| Projects with Part 8 Planning Approval |  |  |  |  |  |  |
| Local Electoral Area | Project Name | Part 8 Approved Date | No. of Units Approved @ Part 8 | Current Status |  |  |
| Firhouse/ Bohernabreena | Homeville | 10/09/2018 | 16 | Plans currently being prepared to bring the project to tender for contractor in Q3 2019. |  |  |
| Rathfarnham/ Templeogue | Templeogue Village | 01/10/2018 | 11 | Plans currently being prepared to bring the project to tender for contractor in Q3 2019. |  |  |
|  |  |  | 27 |  |  |  |
| Projects Pre-Part 8 Stage |  |  |  |  |  |  |
|  | Project Name | Part 8 publication target | Indicative No. of Units | Current Status |  |  |
| Rathfarnham/ Templeogue | Stocking Lane | September 2019 | 52 | Designs currently being prepared for Part 8 publication. |  |  |
|  |  |  | 52 |  |  |  |

| Part V Agreements in Place |  |  |  |
| --- | --- | --- | --- |
| Scheme Name | Firhouse/ Bohernabreena | Rathfarnham/ Templeogue | Status of Part V Agreement |
| Ashfield College |  | 1 | Offsite unit being secured in lieu of unit within the scheme. For delivery 2019. |
| Riversdale House, Butterfield Avenue, Rathfarnham |  | 1 | Offsite unit being secured in lieu of unit within the scheme. For delivery 2019. |
| Dodderbrook, Ballycullen | 13 |  | Part V agreement in place and expected for delivery 2019. |
| St. Johns Old Court | 1 |  | Part V agreement in place and expected for delivery 2019. |
| Grand Total | 14 | 2 |  |