Lucan/Palmerstown/Fonthill Area Committee Meeting

Housing Capital Programme Quarterly Report

Q3 2019

| Department of Housing Targets for South Dublin County Council 2019 |  |  |  |
| --- | --- | --- | --- |
|  | Build | Acquisitions | Total |
| Target | 435 | 76 | 511 |

| Capital Housing Delivered to End August 2019 Lucan/Palmerstown/Fonthill |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Local Electoral Area | Local Authority Build | AHB Build | Part V | Total Build | LA Acquisition | AHB Acquisition | Total Acquisitions | Grand Total |
| Lucan | 0 | 0 | 10 | 10 | 5 | 1 | 6 | 16 |
| Palmerstown- Fonthill | 0 | 0 | 0 | 0 | 4 | 2 | 6 | 6 |
| Grand Total | 0 | 0 | 10 | 10 | 9 | 3 | 12 | 22 |

| Construction Programme 2019-2021 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| There are currently no projects within the Lucan/Palmerstown/Fonthill LEA under construction Projects with Part 8 Planning Approval |  |  |  |  |  |  |
| Area | Project Name | Part 8 Approved Date | No. of Units | Current Status |  |  |
| Palmerstown- Fonthill | Balgaddy | 08/04/2019 | 69 | Part 8 planning approved April 2019. Cost Effectiveness Analysis underway for funding approval with the Department of Housing, Planning and Local Government. |  |  |
| Palmerstown- Fonthill | Greenfort Gardens | 08/04/2019 | 2 | Part 8 planning approved April 2019. Designs being prepared for tender – target Q4 2019. |  |  |
| Palmerstown- Fonthill | St. Mark Avenue | 08/07/2019 | 41 | Part 8 planning approved July 2019. Pre-tender budget submission pending approval with the Department of Housing. |  |  |
|  |  |  | 112 |  |  |  |
| Projects Pre-Part 8 Stage |  |  |  |  |  |  |
|  | Project Name | Part 8 publication target | Indicative No. of Units | Current Status |  |  |
| Palmerstown- Fonthill | Palmerstown site (Older Persons Specific Development) | To Be Confirmed | 4 | Scheme currently being designed by Túath Housing for Part 8 publication. Estimated Q3 2019 for Part 8 publication. |  |  |
|  |  |  | 4 |  |  |  |  |

| Part V Agreements in Place |  |  |  |
| --- | --- | --- | --- |
| Scheme Name | Lucan | Palmerstown/Fonthill | Status of Part V Agreement |
| Finnstown, Newcastle Road, Lucan | 9 |  | Part V agreed. Project under construction for delivery over 2020/2021. The total scheme of 94 units is being acquired for social housing provision by Respond! Housing. |
| Shackleton Phase 1 & 2, Adamstown, Lucan | 71 |  | Part V agreement in place to deliver a total of 71 units. A total of 68 units were delivered in 2018 and a remaining 3 units to be delivered by the end of 2019 |
| St. Helens, Phase 1, Adamstown, Lucan | 6 |  | Part V agreement in place. Units for delivery in Q3 2019. |
| Somerton Phase 1, Adamstown, Lucan | 32 |  | Part V agreement in place. Units for delivery in Q3 2019. |
| Grand Total | 118 |  |  |