Tallaght Local Electoral Area Committee

Housing Capital Programme Quarterly Report

Q3 2019

| Department of Housing Targets for South Dublin County Council 2019 |  |  |  |
| --- | --- | --- | --- |
|  | Build | Acquisitions | Total |
| Target | 435 | 76 | 511 |

| Capital Housing Delivered to End August 2019 Tallaght Local Electoral Areas |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Local Electoral Area | Local Authority Build | AHB Build | Part V | Total Build | LA Acquisition | AHB Acquisition | Total Acquisitions | Grand Total |
| Tallaght Central | 0 | 0 | 0 | 0 | 1 | 15 | 16 | 16 |
| Tallaght South | 9 | 49 | 1 | 59 | 3 | 2 | 5 | 64 |
| Grand Total | 9 | 49 | 1 | 59 | 4 | 17 | 21 | 80 |

| Construction Programme 2019-2021 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Projects with Part 8 Planning Approval |  |  |  |  |
| Local Electoral Area | Project Name | Part 8 Approved Date | No. of Units Approved @ Part 8 | Current Status |
| Tallaght | St. Catherine’s | September 2018 | 13 | Plans currently being prepared to bring the project to tender for contractor in Q3 2019. |
| Tallaght | Fernwood & Maplewood (Clúid Housing) | October 2018 | 40 | Clúid Housing have project out to tender for contractor. Department of Housing funding approval granted. |
| Tallaght | Whitestown Way (Clúid Housing) | December 2018 | 81 | Clúid Housing preparing to go to tender Q3 2019. Department of Housing funding approval granted. |
|  |  |  | 134 |  |
| Projects Pre-Part 8 Stage |  |  |  |  |
|  | Project Name | Part 8 publication target | Indicative No. of Units | Current Status |
| Tallaght South | Rossfield | To Be Confirmed | 2 | Department of Housing capital appraisal (stage 1) submission to be prepared. Target Q4 2019 to publish Part 8 plans. |
|  |  |  | 2 |  |

| Part V Delivery Programme for 2019 |  |  |
| --- | --- | --- |
| Scheme Name | No. of Units Being Delivered | Status of Part V Agreement |
| Balrothery (Kingswood) | 1 | Part V agreement in place with developer. A total of 13 units in the full scheme being acquired by an Approved Housing Body. Units due for delivery in Q4 2019. |
| Kingswood, Old Ballymount Road | 2 | Part V agreement in place with developer. A total of 24 units in the full scheme being acquired by an Approved Housing Body. Units due for delivery in Q1 2020. |
| Citywest Village | 13 | Part V agreement finalised with developer. A total of 6 houses are due for delivery in Q3 2019 with the balance for delivery in 2020. |
| Cuil Duin, Harcourt Developments | 24 | Part V agreement finalised with developer. Units due for delivery in Q1 2020 |
| Elder Heath | 6 | Part V agreement finalised with developer. Units due for delivery in Q4 2019. |
| Total | 46 |  |