COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF RATHFARNHAM/TEMPLEOGUE/FIRHOUSE/BOHERNABREENA AREA COMMITTEE

Tuesday, March 10, 2020

HEADED ITEM NO.7

Q1 2020 Housing Supply Programme Quarterly Report

| 2019 Total Housing Delivered |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Build | Acquisition | Leasing | HAP & RAS | Total |
| DHPLG Targets | 435 | 76 | 150 | 1,053 | 1,704 |
| Actual 2019 Output | 449 | 93 | 49 | 956 | 1,547 |
| % | 103% | 122% | 33% | 91% | 91% |

| Housing Delivered 2019 Rathfarnham – Templeogue – Firhouse - Bohernabreena Area |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Local Electoral Area | Build | Part V | Total Build | Total Acquisitions | Total Leasing | Grand Total |
| Rathfarnham-Templeogue | 40 | 15 | 55 | 2 | 0 | 57 |
| Firhouse- Bohernabreena | 9 | 8 | 17 | 2 | 0 | 19 |
|  | 49 | 23 | 72 | 4 | 0 | 76 |

| Total Projected Housing Delivery 2020 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Build | Part V | Total Build | Total Acquisitions | Total Voids | Total Leasing | RAS & HAP | Grant Total Projected Delivery |
| 309 | 94 | 403 | 30 | 21 | 90 | 1,000 | 1, 544 |

| Construction Programme 2020-2021 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Projects with Part 8 Planning Approval |  |  |  |  |
| Local Electoral Area | Project Name | Part 8 Approved Date | No. of Units Approved @ Part 8 | Current Status |
| Firhouse/ Bohernabreena | Homeville | 10/09/2018 | 16 | Tender complete. Awaiting final budget approval from Department of Housing, Planning and Local Government to appoint contractor. |
| Rathfarnham/ Templeogue | Templeogue Village | 01/10/2018 | 11 | Tender documentation currently being finalised. |
|  |  |  | 27 |  |

| Projected Housing Delivery Programme 2020 Rathfarnham – Templeogue – Firhouse - Bohernabreena Area |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Local Electoral Area | Build | Part V | Total Build | Total Leasing | Grand Total |
| Rathfarnham- Templeogue | 0 | 15 | 15 | 26 | 41 |
| Firhouse- Bohernabreena | 0 | 9 | 9 | 0 | 9 |
| Grand Total | 0 | 24 | 24 | 26 | 50 |

| Part V Delivery Programme for 2020 |  |  |  |
| --- | --- | --- | --- |
| Scheme Name | Firhouse/ Bohernabreena | Rathfarnham/ Templeogue | Status of Part V Agreement |
| Corrybeg Way, Templeogue |  | 1 | Units agreed and Part V costs under negotiation. For delivery 2020. |
| Dodderbrook, Ballycullen | 9 |  | Part V agreement in place and expected for delivery 2020. A total of 13 units were due under Part V and 4 units were delivered in 2019. |
| Scholarstown Woods, Rathfarnham |  | 14 | Part V agreement in place and expected for delivery 2020. A total of 19 units agreed for delivery under Part V and 5 houses were delivered in 2019. |
| Grand Total | 9 | 15 |  |