COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF RATHFARNHAM/TEMPLEOGUE/FIRHOUSE/BOHERNABREENA AREA COMMITTEE

Tuesday, 8th of September 2020

HEADED ITEM NO.15

Q3 2020 Housing Supply Programme Quarterly Report

| Projected Housing Delivery Programme 2020 Rathfarnham – Templeogue – Firhouse - Bohernabreena Area |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Local Electoral Area | Build | Part V | Total Build | Total Leasing | Grand Total |
| Rathfarnham- Templeogue | 0 | 15 | 15 | 26 | 41 |
| Firhouse- Bohernabreena | 0 | 9 | 9 | 0 | 9 |
| Grand Total | 0 | 24 | 24 | 26 | 50 |

| Housing Delivered to date End August 2020 Rathfarnham – Templeogue – Firhouse - Bohernabreena Area |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Local Electoral Area | Local Authority Build | AHB Build | Part V | Total Build | LA Acquisition | AHB Acquisition | Total Acquisitions | Total Leasing | Grand Total |
| Rathfarnham- Templeogue | 0 | 0 | 0 | 0 | 0 | 2 | 2 | 0 | 2 |
| Firhouse- Bohernabreena | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 0 | 1 |
| Grand Total | 0 | 0 | 0 | 0 | 0 | 3 | 3 | 0 | 3 |

| Construction Programme 2020-2021 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Projects with Part 8 Planning Approval |  |  |  |  |
| Local Electoral Area | Project Name | Part 8 Approved Date | No. of Units Approved @ Part 8 | Current Status |
| Firhouse/ Bohernabreena | Homeville | 10/09/2018 | 16 | Contractor being appointed September 2020. |
| Rathfarnham/ Templeogue | Templeogue Village | 01/10/2018 | 11 | Project progressing to tender September 2020. |
|  |  |  | 27 |  |

| Part V Agreements in Place |  |  |  |
| --- | --- | --- | --- |
| Scheme Name | Firhouse/ Bohernabreena | Rathfarnham/ Templeogue | Status of Part V Agreement |
| Corrybeg Way, Templeogue |  | 1 | Units agreed and Part V costs under negotiation for off-site acquisition. For delivery 2020. |
| Dodderbrook, Ballycullen | 9 |  | Part V agreement in place and expected for delivery I October 2020. A total of 13 units were due under Part V and 4 units were delivered in 2019. |
| Limekiln Place, Greenhills |  | 3 | Part V agreement in place to lease three units under for delivery 2020. The balance of 23 are being leased. |
| Scholarstown Woods, Rathfarnham |  | 14 | Part V agreement in place. A total of 19 units agreed for delivery under Part V and 5 houses were delivered in 2019. Delivery of the 19 units put forward to 2021 owing to Covid delays. |
| Somerton, Ballyboden Road, Rathfarnham |  | 1 | One unit for delivery Q1 2021. Clúid Housing supported to acquire full scheme for 12 units for older persons specific housing. |
| Ballymount Properties (previous Thomas Davis GAA lands) Kiltipper Road Dublin 24 | 7 |  | Part V agreed and projected for delivery 2021. |
| Grand Total | 16 | 19 |  |