COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TALLAHT AREA COMMITTEE

Monday, 28th September 2020

HEADED ITEM NO.13

Tallaght Local Electoral Area

Housing Capital Programme Quarterly Report

Q3 2020

| Total Projected Housing Delivery 2020 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Build | Part V | Total Build | Total Acquisitions | Total Voids | Total Leasing | RAS & HAP | Grant Total Projected Delivery |
| 309 | 94 | 403 | 30 | 21 | 90 | 1,000 | 1, 544 |

| Projected Housing Delivery Programme 2020 Tallaght Area |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Local Electoral Area | Build | Part V | Total Build | Total Leasing | Grand Total |
| Tallaght Central | 0 | 0 | 0 | 0 | 0 |
| Tallaght South | 0 | 47 | 47 | 0 | 47 |
| Grand Total | 0 | 47 | 47 | 0 | 47 |

| Tallaght LEA Housing Supply Delivered to End August 2020 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Area | Build | Part V | Total Build | Total Acquisitions | Total Leasing | Grand Total Delivered |
| Tallaght South | 0 | 0 | 0 | 5 | 7 | 12 |
| Tallaght Central | 0 | 0 | 0 | 2 | 0 | 2 |
| Totals | 0 | 0 | 0 | 7 | 7 | 14 |

| Construction Programme 2020-2021 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Projects with Part 8 Planning Approval |  |  |  |  |
| Local Electoral Area | Project Name | Part 8 Approved Date | No. of Units | Current Status |
| Tallaght South | St. Catherine's | 10/09/2018 | 12 | Final Budget Approval Granted. Contractor to be appointed September 2020. |
| Tallaght Central | Fernwood & Maplewood | 08/10/2018 | 40 | Contractor commenced on site July 2020. |
| Tallaght Central | Whitestown Way | 10/12/2018 | 81 | Tender complete August 2020. |
| Tallaght Central | Old Bawn (Brady's Field) | 11/02/2020 | 12 | Tender for Design Team completed August 2020. |
|  |  |  | 145 |  |

| Part V Agreements in Place |  |  |  |
| --- | --- | --- | --- |
| Electoral Area | Scheme Name | Number | Status |
| Tallaght South | “The Mews”, Citywest Village Apartments | 22 | Part V Agreed. Units will be delivered in 2020 by Fold Housing for Older Persons Specific Housing. |
| Tallaght South | “The Meadows”, Citywest Village | 3 | Part V Agreed. Units will be delivered in 2021. |
| Tallaght South | Cuil Dúin, Citywest | 24 | Part V Agreed. Scheme is under construction and units will be acquired by Fold Housing for Older Persons specific housing for delivery in 2020. |
| Tallaght South | City West Village Apartments | 24 | Part V Agreed. Units will be delivered in 2021. |
| Tallaght South | Elder Heath | 2 | Part Vs Agreed |
| Tallaght South | Mountain Gate | 7 | Part V Agreed |
| Tallaght Central | Kingswood | 2 | Part V agreed. Project under construction for delivery in 2021. The total scheme of 24 units is being acquired for social housing provision by Respond! Housing. |
|  | Grand Total | 84 |  |