2020 end September Tree Maintenance Report for Rathfarnham, Templeogue, Firhouse & Bohernabreena area

Tree work completed from start of 2020 to end September in the county includes 1,216 trees pruned and 310 trees removed, 994 trees were planted in early 2020 and 2,911 trees have been surveyed.  It is expected that the target of 4,000 trees to be pruned or removed will be achieved by year end.

Covid restriction impacted on work as staff were directed to cleansing and grass cutting during the months of March, April and May. Council staff have resumed tree maintenance work and contractors have been engaged to work on areas where there are dangerous trees, utility services, estates that were on 2017-29 tree programme but not yet done and trees in one-off locations which need to be attended to but are not on the approved tree programme.

In addition to the planned whole estate and road programme, reactive and emergency works is carried out on individual trees as necessary to minimise risks to the public. Emergency and reactive tree works will take priority over the planned programme of tree maintenance works. Since the start of 2020 – there have been 6 storms.

The following table outlines the locations in the Rathfarnham, Templeogue, Firhouse & Bohernabreena area where tree maintenance and surveying has taken place in 2020 - 11 locations where tree maintenance has taken place and 9 locations where work is planned by year end.

|  |
| --- |
| **Location** |
| Allenton estate |
| Anne Devlin estate – work completed |
| Aranleigh estate |
| Ballycullen Drive & Road |
| Ballymace Green – Work completed |
| Beverly estate – Survey complete |
| Brookwood – October 2020 |
| Carriglea |
| Carrigwood |
| Coolamber estate  |
| Cremorne estate – Survey complete |
| Cypress Downs – Survey completedDaletree estate – Survey complete |
| Dodder Park Road – Work completedDodder Valley estate – Work completed |
| Fortrose Park |
| Glendoo Close – November 2020 |
| Glenmore Park – Survey complete |
| Glenmurry Park – Survey complete |
| Glenvara estate – Work completed |
| Grange Downs – Work completed |
| Grange Manor estate - Work Completed |
| Greentrees estate – Survey complete |
| Grosvenor Court |
| Hermitage estate – Survey complete |
| Hyde Park – November 2020 |
| Killakee estate – December 2020 |
| Knockaire – Survey complete |
| Knocklyon Park – November 2020 |
| Lansdowne Park – Survey complete |
| Limekiln Avenue – November 2020 |
| Longwood |
| Monalea Park – Work completed |
| Moyville |
| Old Orchard – Work completed |
| Pinewood Park – Work completed |
| Priory Way |
| Rockfield Avenue – December 2020 |
| Rossmore estate – Survey completed |
| Sally Park – Work completed |
| Shelton estate – Survey completed |
| St Joseph’s Road – Survey complete |
| St Peter's Crescent – November 2020 |
| Stonepark Abbey |
| Templeville Road |
| The Priory, Grange Road – Survey completed |
| Three Rock Close |
| Wainsfort estate – November 2020 |
| Whitechurch estate – Whitechurch Way complete |
| Wood Dale Oak |
| Woodfield |
| Woodlawn Park estate- Woodlawn Park Ave & Drive |

Bottom of Form