2020 end September Tree Maintenance Report for Rathfarnham, Templeogue, Firhouse & Bohernabreena area

Tree work completed from start of 2020 to end September in the county includes 1,216 trees pruned and 310 trees removed, 994 trees were planted in early 2020 and 2,911 trees have been surveyed.  It is expected that the target of 4,000 trees to be pruned or removed will be achieved by year end.

Covid restriction impacted on work as staff were directed to cleansing and grass cutting during the months of March, April and May. Council staff have resumed tree maintenance work and contractors have been engaged to work on areas where there are dangerous trees, utility services, estates that were on 2017-29 tree programme but not yet done and trees in one-off locations which need to be attended to but are not on the approved tree programme.

In addition to the planned whole estate and road programme, reactive and emergency works is carried out on individual trees as necessary to minimise risks to the public. Emergency and reactive tree works will take priority over the planned programme of tree maintenance works. Since the start of 2020 – there have been 6 storms.

The following table outlines the locations in the Rathfarnham, Templeogue, Firhouse & Bohernabreena area where tree maintenance and surveying has taken place in 2020 - 11 locations where tree maintenance has taken place and 9 locations where work is planned by year end.

Location

Allenton estate

Anne Devlin estate – work completed

Aranleigh estate

Ballycullen Drive & Road

Ballymace Green – Work completed

Beverly estate – Survey complete

Brookwood – October 2020

Carriglea

Carrigwood

Coolamber estate

Cremorne estate – Survey complete

Cypress Downs – Survey completed Daletree estate – Survey complete

Dodder Park Road – Work completed Dodder Valley estate – Work completed

Fortrose Park

Glendoo Close – November 2020

Glenmore Park – Survey complete

Glenmurry Park – Survey complete

Glenvara estate – Work completed

Grange Downs – Work completed

Grange Manor estate - Work Completed

Greentrees estate – Survey complete

Grosvenor Court

Hermitage estate – Survey complete

Hyde Park – November 2020

Killakee estate – December 2020

Knockaire – Survey complete

Knocklyon Park – November 2020

Lansdowne Park – Survey complete

Limekiln Avenue – November 2020

Longwood

Monalea Park – Work completed

Moyville

Old Orchard – Work completed

Pinewood Park – Work completed

Priory Way

Rockfield Avenue – December 2020

Rossmore estate – Survey completed

Sally Park – Work completed

Shelton estate – Survey completed

St Joseph’s Road – Survey complete

St Peter's Crescent – November 2020

Stonepark Abbey

Templeville Road

The Priory, Grange Road – Survey completed

Three Rock Close

Wainsfort estate – November 2020

Whitechurch estate – Whitechurch Way complete

Wood Dale Oak

Woodfield

Woodlawn Park estate- Woodlawn Park Ave & Drive

Bottom of Form