**September 2020 Tree Maintenance Report for Clondalkin area**

Tree work completed from start of 2020 to end September in the county includes 1,216 trees pruned and 310 trees removed, 994 trees were planted in early 2020 and 2,911 trees have been surveyed.  It is expected that the target of 4,000 trees to be pruned or removed will be achieved by year end.

Covid restriction impacted on work as staff were directed to cleansing and grass cutting during the months of March, April and May. Council staff have resumed tree maintenance work and contractors have been engaged to work on areas where there are dangerous trees, utility services, estates that were on 2017-29 tree programme but not yet done and trees in one-off locations which need to be attended to but are not on the approved tree programme.

In addition to the planned whole estate and road programme, reactive and emergency works is carried out on individual trees as necessary to minimise risks to the public. Emergency and reactive tree works will take priority over the planned programme of tree maintenance works. Since the start of 2020 – there have been 6 storms.

The following table outlines the locations in the Clondalkin area where tree maintenance and surveying has taken place in 2020

|  |
| --- |
| **Location** |

Boot Road

Castle Grange estate- survey complete-works planned for November 2020

Collinstown Grove -November 2020

Cherrywood Park, Lawn and Crescent & Villas

Dunawley

Glenfield- Works complete

Hazelwood estate- December 2020

James Connolly Park -survey complete- works planned for Dec 2020

Kilcronan estate-December 2020

Kilmahuddrick -November 2020

Lealand including openspaces - Works complete

Lindisfarne - survey complete

Melrose

Michael Collins Park

Monastery Heath incl os mature trees

Monksfield Heights and Grove -survey complete

Monksfield estate remainder -survey complete

Newcastle village & Aylmer Road

Oakdowns-survey complete

Oakrise- survey complete

Pinewoods-survey complete

Riversdale- survey complete

Rowlagh

St Ronans-survey complete

Shancastle

Saggart village

St Brigid’s Road -survey complete

St John’s estate and Commons Road

St John’s Wood West & St John’s Road-survey complete

Westbourne estate -survey complete

Wheatfields -Works complete

Willow estate-survey complete

Woodford

Yellow Meadows estate- survey complete

Bottom of Form