- COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

MEETING OF SOUTH DUBLIN COUNTY COUNCIL

MONDAY 10TH APRIL 2006

H-I ( 9 )

Report on Public Consultation Process under Part 8 Planning and Development Regulations - Tymon Park Sports Pavilion

REPORT:

The following report was presented to the Meeting of the Terenure/Rathfarnham Area Committee held on 7th March 2006 :-

“The following report was Noted at the Meeting of the Committee held on 13th December 2005:-

“For a number of years, the Parks Department have been dealing with the Limekiln Rounders Club, responding to their request to have a pavilion in Tymon Park, where they have been playing rounders for the past 20 years. The club successfully formed an alliance with soccer clubs in their area and with Council support, submitted applications for sport capital funding. The applications were submitted under the name of TASC –Tymon Athletic Sports Club, which is comprised of the following eight clubs.

| Greenpark Football Club | Limekiln Rounders Club |
| --- | --- |
| Belgard Wanderers FC | Earl Celtic AFC |
| Greenpark Ladies Football Club | St. Mary’s Football Club |
| Limekiln Football Club | Echo Celtic Football Club |

In 2003 the Council engaged a consultant who prepared a study and this year the application was submitted by the Parks & Landscape Services to the Department for Sports Capital funding and it received a grant award of €400,000.

Two meetings were held with the representatives of TASC over the past few weeks to discuss the programme for utilising the grant.  That entailed a review of the proposed layout of the building to enable it to match the available fund.

The Limekiln Rounders already have some funding available for this project, however, TASC propose that each club would aim to provide some funding through fund raising.

Attached is a location plan and sketch layout for the proposed pavilion for the commencement of the Part 8 Planning Consultation procedures.

Whilst that process is in train the necessary drawings and specification will be prepared to enable tenders to be invited for its construction”.

The proposal was advertised in accordance with Part 8 of the Planning and Development Regulations with the Plans and particulars being available for public inspection from 12th January to 10th February 2006 inclusive.

The latest date for making observations on the proposal was 24th February 2006.

No observations or submissions were received within the Statutory period.

As the development is in accordance with the 2004-2010 County Development Plan and with the proper Planning and Development of the area it is proposed to proceed with the construction of the Pavilion in Tymon Park as displayed in the Part 8 process as soon as all the necessary finance is identified.

If the Committee are in favour of the proposal as outlined above the matter will be brought to the April Meeting of the County Council “.

It was proposed by Councillor E. Walsh and seconded by Councillor T. McDermott and the proposal outlined in the foregoing report be AGREED.

Accordingly it is proposed to proceed with the proposal as outlined above when the necessary finance is identified.