COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

MEETING OF RATHFARNHAM/TEMPLEOGUE/FIRHOUSE/BOHERNABREENA AREA COMMITTEE

Tuesday,9th February 2021

HEADED ITEM NO.15

Q1 2021 Housing Supply Programme Quarterly Report

|  | Capital Housing Delivered 2020 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Local Authority Build (Including PPP) |  | AHB Build | Part V | Total Build | LA Acquisition | AHB Acquisition | Total Acquisitions | Total Leasing | Voids | Grand Total |
| 109 |  | 156 | 105 | 370 | 12 | 21 | 33 | 123 | 10 | 536 |

| Housing Projected Delivery 2021 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LA Build | AHB Build | Part V | Total Build | LA Acquisitions | AHB Acquisitions |  | Total Acquisitions | Total Voids |  | Total Leasing |  | Total 2021 Projected Delivery |
| 63 | 198 | 107 | 368 | 13 | 17 |  | 30 | 10 |  | 150 |  | 558 |
| Department of Housing Build Target for 2021 |  |  | 408 |  |  | Department of Housing Leasing Target for 2021 |  |  | 190 |  | 598 |  |

| Housing Delivered 2020 Rathfarnham – Templeogue – Firhouse - Bohernabreena Area |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Local Electoral Area | Local Authority Build | AHB Build | Part V | Total Build | LA Acquisition | AHB Acquisition | Total Acquisitions | Total Leasing | Grand Total |
| Rathfarnham- Templeogue | 0 | 0 | 0 | 0 | 2 | 2 | 4 | 26 | 30 |
| Firhouse- Bohernabreena | 0 | 0 | 0 | 0 | 0 | 2 | 2 | 1 | 3 |
| Grand Total | 0 | 0 | 0 | 0 | 2 | 4 | 6 | 27 | 33 |

| Housing Build Pipeline for 2021 Rathfarnham – Templeogue – Firhouse - Bohernabreena Area |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | LA Build | AHB Build | Part V | Total |
| Rathfarnham-Templeogue | 27 | 11 | 15 | 53 |
| Firhouse- Bohernabreena | 0 | 0 | 9 | 9 |
| Grand Total | 27 | 11 | 24 | 62 |

| Construction Programme 2021 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Projects with Part 8 Planning Approval |  |  |  |  |
| Local Electoral Area | Project Name | Part 8 Approved Date | No. of Units Approved @ Part 8 | Current Status |
| Firhouse/ Bohernabreena | Homeville | 10/09/2018 | 16 | The contractor was appointed and commenced on site in January 2021. Site closed at present in accordance with Public Health Measures. |
| Rathfarnham/ Templeogue | Templeogue Village | 01/10/2018 | 11 | Tender complete and assessment of submissions underway. |
|  |  |  | 27 |  |

| Part V Delivery Programme for 2021 |  |  |  |
| --- | --- | --- | --- |
| Scheme Name | Firhouse/ Bohernabreena | Rathfarnham/ Templeogue | Status of Part V Agreement |
| Dodderbrook, Ballycullen | 9 |  | Part V agreement in place and expected for delivery Q1 2021. A total of 13 units were due under Part V and 4 units were delivered in 2019. |
| Scholarstown Woods, Rathfarnham |  | 14 | Part V agreement in place and expected for delivery 2021. A total of 19 units agreed for delivery under Part V and 5 houses were delivered in 2019. |
| Willowview, Ballyboden Road, Rathfarnham. |  | 1 | Part V agreed and units are due for delivery in Q1 2021. There are a total of 12 units within this scheme being acquired by Clúid Housing for Older Persons Housing. |
| Grand Total | 9 | 15 |  |