**COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL**



**MEETING OF LUCAN/PALMERSTON/NORTH CLONDALKIN AREA COMMITTEE**

**Tuesday, February 23rd 2021**

**HEADED ITEM NO. 3**

**HEADED ITEM: M. Ni Dhomhnaill**

**Tree Maintenance Update**

**REPLY:**

Tree Maintenance Report for Lucan, Palmerstown & North Clondalkin - 2020

Tree work completed in 2020 includes

* Pruned 3907
* Removed   706
* Planted 1705
* Surveyed 4884

Covid restrictions impacted tree work as staff were directed to cleansing and grass cutting during the months of March, April and May 2020. However the combined efforts of Council staff and contractors ensured that the annual target of 4,000 trees to be pruned or removed was well achieved by year end.

The following table outlines the tree maintenance in the Lucan, Palmerstown & North Clondalkin area where tree maintenance has taken place in 2020 - 12 locations. In addition, tree maintenance took place in parks – Griffeen Park and Hermitage Park

Ballydowd Grove- Works complete

Glenfield -Works Complete

Glenaulin Road -Works complete

La Na Pairce apartments boundary-Works complete

Lucan Heights-Works complete

Oakcourt and Glenaulin Green -Works complete

Oatfield estate- Works complete

Palmerstown Drive and The Oval- Works complete

Palmerstown Woods -Works complete

Roselawn-Works complete

Wheatfield Road, Palmerstown -Works complete

Wheatfields - Works complete

Planned works in 2021

The following outlines the proposed 2021 programme prioritising the locations carried forward from previous programmes. Whilst the current Covid restrictions will again impact on tree work, as soon as restrictions ease work will commence again.

Arthur Griffith Park estate

Ashpark mature trees -2021

Ballyowen Way

Bewley -2021 .

Buirg an Ri

Cannonbrook -2021

Cluain Ri and Cluain Ri Park –2021

Collinstown Grove, Crescent, Road- 2021

Colthurst (to include Castle Rd at estate entrance)

Cornmill Road-2021

Edmondsbury Court -2021

Esker Glebe

Esker Lawn- 2021

Esker Park -2021

Finnstown Cloisters

Finnstown Priory and Abbey including Ashberry, Foxwood

Foxborough estate and Rosewood Grove

Griffeen Avenue

Greenpark Road, Meadowview Grove, Westbrook Park-2021

Hermitage Park-Mature tree phase 2

Larkfield

Lucan Village

Moorefield estate and open space

Mount Andrew OS mature trees

Palmerstown Avenue-2021

Palmerstown Court-2021

Palmerstown Lawn, Close and Green-2021

Palmerstown Manor –-2021

Rowlagh estate

Sarsfield Park – Mature Trees

St. Ronan’s Estate -2021

Weston

Woodfarm Acres