COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL



Tallaght Area Committee Meeting

22nd February 2021

HEADED ITEM NO.14

**Q1 2021 Housing Supply Programme Quarterly Report**

|  |  |
| --- | --- |
|  | **Capital Housing Delivered 2020** |
| **Local Authority Build (Including PPP)** | **AHB Build** | **Part V** | **Total Build** | **LA Acquisition** | **AHB Acquisition** | **Total Acquisitions** | **Total Leasing** | **Voids** | **Grand Total** |
| **109** | **156** | **105** | **370** | **12** | **21** | **33** | **123** | **10** | **536** |

|  |
| --- |
| **Housing Projected Delivery 2021** |
| **LA Build** | **AHB Build** | **Part V** | **Total Build** | **LA Acquisitions** | **AHB Acquisitions** | **Total Acquisitions** | **Total Voids** | **Total Leasing** | **Total 2021 Projected Delivery** |
| **63** | **198** | **107** | **368** | **13** | **17** | **30** | **10** | **150** | **558** |
| **Department of Housing Build Target for 2021** | **408** |  | **Department of Housing Leasing Target for 2021** | **190** | **598** |

|  |
| --- |
| **Housing Delivered 2020****Tallaght Area** |
| **Local Electoral Area** | **Local Authority Build****Including PPP** | **AHB Build** | **Part V** | ***Total Build*** | **LA Acquisition** | **AHB Acquisition** | ***Total Acquisitions*** | **Total Leasing** | **Grand Total** |
| **Tallaght Central** | 0 | 0 | 0 | **0** | 1 | 6 | **7** | **1** | **8** |
| **Tallaght South** | 0 | 1 | 46 | **47** | 3 | 4 | **7** | **22** | **76** |
| **Total** | 0 | 1 | 46 | **47** | 4 | 10 | **14** | **23** | **84** |

|  |
| --- |
| **Housing Build Pipeline for 2021****Tallaght Area** |
| **Local Electoral Area** | **LA Build** | **AHB Build** | **Part V** | **Total** |
| Tallaght Central |  0 | 40 | 0 | 40 |
| Tallaght South | 12 | 36 | 27 | 75 |
| **Total** | **12** | **76** | **27** | **115** |

|  |
| --- |
| **Construction Programme 2020-2021** |
| **Projects with Part 8 Planning Approval** |
| **Local Electoral Area** | **Project Name** | **Part 8 Approved Date** | **No. of Units**  | **Current Status** |
| Tallaght South | St. Catherine's | 10/09/2018 | 12 | Construction commenced Q4 2020. Offsite January 2021 due to Level 5 Public Health Measures. |
| Tallaght Central | Fernwood & Maplewood | 08/10/2018 | 40 | Contractor commenced on site July 2020. Offsite January 2021 due to Level 5 Public Health Measures. |
| Tallaght Central | Whitestown Way | 10/12/2018 | 81 | Contractor appointed Q4 2020 and will commence on site once Public Health Measures permit. |
| Tallaght Central | Old Bawn (Brady's Field) | 11/02/2020 | 12 | Detailed design for tender underway.  |
|  |  |  | **145** |  |

|  |
| --- |
| **Part V Agreements in Place** |
| **Electoral Area** | **Scheme Name** | **Number** | **Status** |
| Tallaght South | City West Village Apartments  | 24 | Part V Agreed. Units will be delivered in 2021. |
| Tallaght Central | Kingswood Castle, Tallaght | 2 | Part V agreed. Project under construction for delivery in 2021. The total scheme of 24 units is being acquired for social housing provision by Respond! Housing. |
| Tallaght South | The Mews, Kingswood, Tallaght  | 1 | Part V agreed. For delivery 2021. |
| Tallaght South | Mountain Gate, Kiltipper. | 7 | Part V Agreed. Projected delivery 2022. |
|  |  | **34** |  |