COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

Lucan/Palmerstown/North Clondalkin Area Committee Meeting

23rd February 2021

HEADED ITEM NO.15

Q1 2021 Housing Supply Programme Quarterly Report

|  | Capital Housing Delivered 2020 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Local Authority Build (Including PPP) |  | AHB Build | Part V | Total Build | LA Acquisition | AHB Acquisition | Total Acquisitions | Total Leasing | Voids | Grand Total |
| 109 |  | 156 | 105 | 370 | 12 | 21 | 33 | 123 | 10 | 536 |

| Housing Projected Delivery 2021 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LA Build | AHB Build | Part V | Total Build | LA Acquisitions | AHB Acquisitions |  | Total Acquisitions | Total Voids |  | Total Leasing |  | Total 2021 Projected Delivery |
| 63 | 198 | 107 | 368 | 13 | 17 |  | 30 | 10 |  | 150 |  | 558 |
| Department of Housing Build Target for 2021 |  |  | 408 |  |  | Department of Housing Leasing Target for 2021 |  |  | 190 |  | 598 |  |

| Housing Delivered 2020 Lucan/Palmerstown/North Clondalkin Area |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Local Electoral Area | Local Authority Build Including PPP | AHB Build | Part V | Total Build | LA Acquisition | AHB Acquisition | Total Acquisitions | Total Leasing | Grand Total |
| Lucan | 0 | 0 | 35 | 35 | 3 | 3 | 6 | 19 | 60 |
| Palmerstown- North Clondalkin | 0 | 7 | 0 | 7 | 0 | 1 | 1 | 7 | 15 |
| Total | 0 | 7 | 35 | 42 | 3 | 4 | 7 | 26 | 75 |

| Housing Build Pipeline for 2021 Lucan/Palmerstown/North Clondalkin |  |  |  |  |
| --- | --- | --- | --- | --- |
| Local Electoral Area | LA Build | AHB Build | Part V | Total |
| Lucan | 0 | 85 | 51 | 136 |
| Palmerstown-North Clondalkin | 2 | 0 | 0 | 2 |
| Total | 2 | 85 | 51 | 138 |

| Construction Programme 2020-2021 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Projects with Part 8 Planning Approval |  |  |  |  |
| Local Electoral Area | Project Name | Part 8 Approved Date | No. of Units Approved @ Part 8 | Current Status |
| Palmerstown- North Clondalkin | Balgaddy | 08/04/2019 | 69 | Tender design underway to progress to tender Q2 2021. |
| Palmerstown- North Clondalkin | Greenfort Gardens | 08/04/2019 | 2 | Contractor appointed Q4 2020. Offsite January 2021 and will recommence once Public Health Measures permit. |
| Palmerstown- North Clondalkin | St. Mark’s Avenue | 08/07/2019 | 41 | Tender process complete. Contractor to be appointed and commence on site once Public Health Measures permit. |
| Palmerstown- North Clondalkin | Lucan Road, Palmerstown (Túath Housing) | 14/09/2020 | 4 | Detailed design underway to progress to tender Q2 2021. |
|  |  |  | 116 |  |

| Construction Programme 2020-2021 |  |  |  |
| --- | --- | --- | --- |
| Projects Planned for Part 8 Consideration |  |  |  |
| Local Electoral Area | Project Name | No. of Units Proposed | Current Status |
| Palmerstown- North Clondalkin | St. Ronan’s Crescent | 9 | Proposal presented to ACM in 2020 for Older Persons specific housing. Project to progress to Part 8 planning 2021. |
| Total |  | 9 |  |

| Part V Agreements in place |  |  |
| --- | --- | --- |
| Scheme Name | Number of Part V Units | Details |
| Lock Road/Newcastle Road, Finnstown | 9 | Part V agreement in place. Total Scheme of 94 units. Respond! Housing association to acquire all of the units for delivery in 2021 |
| Hallwell, Adamstown | 42 | Part V negotiation underway for completion Q1 2021. Housing delivery for Q2 2021. |
|  | 51 |  |