- COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TERENURE/RATHFARNHAM AREA COMMITTEE (2)

TUESDAY 11th APRIL 2006

Motion No. 4

Springvale/Prospect Bridge

Motion: Councillor C. Keane

“That this Committee discuss the construction of the Springvale/Prospect Bridge with a view to ascertaining a confirmed date when the agreed bridge will be in place."

Report:

The information from the Developer’s Project Architect was that the installation of the bridge could not be carried out until April in order that the fish spawning season would not be interrupted.

The Architect has advised recently that the contractor is in the process of preparing to undertake site works in advance of the bridge being placed in position.