COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

# MEETING OF TERENURE-RATHFARNHAM  AREA COMMITTEE (2)

TUESDAY 11th APRIL 2006

Headed Item No. 2

## Report on Housing Construction Programme:

The up-to-date position of the construction programme for the Terenure/ Rathfarnham area is set out in the detail below: -

Completions 2004:-

Terenure/Rathfarnham Area

| Scheme Name | No. Of Units | Completion |
| --- | --- | --- |
| Whitechurch Phase 3 | 7 | September, 2004 |
| Whitechurch Phase 3 | 2 | December, 2004 |
| ### Sub Total | 9 |  |

Completions in 2005 :-

Terenure/Rathfarnham

| Scheme | No. Of Units | Completion |
| --- | --- | --- |
| Whitechurch Phase 3 | 4 | April, 2005 |
| Whitechurch Phase 3 | 4 | May, 2005 |
| ### Whitechurch Phase 3 | 2 | July 2005 |
| ### Sub Total | 10 |  |

TENDER RECOMMENDED

Terenure/Rathfarnham

| Scheme Name | No of Units |
| --- | --- |
| ## Whitechurch Phase 4 (SH242) | Tender recommended in the sum of €5,989,252 for the construction of 29 units and a Community Facility by Dunne Contracting Ltd., Unit 6A Block H, Centrepoint Business Park, Oak Road, Dublin 12. Contract signed 05th April 2006 |
| ## Sub Total | 29 & Community facility |

At Concept/Design Stage:-

Terenure / Rathfarnham

| Scheme | No. of Units |
| --- | --- |
| Whitechurch Avenue | Layout being prepared |
| Palmer Park | Preliminary concept to be prepared |

Other potential sites are also being examined.