COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

Clondalkin Area Committee Meeting

19th May 2021

HEADED ITEM NO.3

Q2 2021 Housing Supply Programme Quarterly Report

|  | Housing Projected Delivery 2021 |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | LA Build | AHB Build | Part V | Total Build | LA Acquisitions | AHB Acquisitions |  | Total Acquisitions | Total Leasing |  | Voids |  | Total 2021 Projected Delivery |
| Pre-COVID Pipeline | 63 | 198 | 107 | 368 | 13 | 17 |  | 30 | 150 |  | 10 |  | 558 |
| Revised Pipeline 2021 | 2 | 146 | 97 | 245 | 13 | 17 |  | 30 | 150 |  | 0 |  | 425* |
|  | Department of Housing Build Target for 2021 |  |  | 408 |  |  | Department of Housing Leasing Target for 2021 |  |  | 190 |  | 598 |  |

* 2021 pipeline revised due to impact on programme of delivery during Level 5 restrictions.

| Housing Build Pipeline for 2021 Clondalkin Area |  |  |  |  |
| --- | --- | --- | --- | --- |
| Local Electoral Area | LA Build | AHB Build | Part V | Total |
| Clondalkin | 0 | 13 | 14 | 27 |

| Capital Housing Delivered 2021 to end April 2021 Clondalkin Local Electoral Area |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Local Electoral Area | Local Authority Build | AHB Build | Part V | Total Build | LA Acquisition | AHB Acquisition | Total Acquisitions | Total Leasing | Grand Total |
| Clondalkin | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 15 | 15 |
| Grand Total | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 15 | 15 |

| Construction Programme 2021 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Projects with Part 8 Planning Approval |  |  |  |  |
| Local Electoral Area | Project Name | Part 8 Approved Date | No. of Units Approved @ Part 8 | Current Status |
| Clondalkin | Riversdale | 08/10/2018 | 44 | Phase 1 of 22 units under construction with projected delivery Q2 2022. |
| Clondalkin | Nangor Road (Eircom Site) | 14/10/2019 | 93 | Project progressing to tender Q2 2021. |
| Clondalkin | Lindisfarne, Clondalkin | 11/01/2021 | 19 | At detailed design stage and progressing to tender Q3 2021. |
|  |  |  | 156 |  |

| Part V Delivery Programme for 2021 |  |  |
| --- | --- | --- |
| Scheme Name | No. of Units | Status of Part V Agreement |  |
| Aylmer Heath, Newcastle | 4 | Part V agreed on Phase 2 Aylmer Heath. Total of 17 units in Phase 2 which are being delivered by Respond Housing in Q2 2021. |  |
| St. Finians Way, Main St. Saggart | 2 | Part V agreed. Units being delivered by Clanmil Ireland Q3 2021. |  |
| Graydon, Newcastle | 8 | Part V to be agreed. Units are complete and will be delivered by Túath Housing. Total no of Part V units 24. |  |
| Grand Total | 14 |  |  |

| Part V Agreements in Place |  |  |
| --- | --- | --- |
| Scheme Name | No. of Units | Status of Part V Agreement |  |
| Sallypark, New Nangor Road, Clondalkin | 8 | Part V agreement in place. Clúid Housing acquiring the full scheme which will deliver 85 units specific for Older Persons . |  |
| Grand Total | 8 |  |  |