COMHAIRLE CONTAE ÁTHA CLIATH THEAS  
SOUTH DUBLIN COUNTY COUNCIL



Lucan/Palmerstown/ North Clondalkin Area Committee Meeting

Tuesday, May 25, 2021

HEADED ITEM NO.5

**Q2 2021 Housing Supply Programme Quarterly Report**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **Housing Projected Delivery 2021** | | | | | | | | | | | | |
|  | **LA Build** | **AHB Build** | **Part V** | **Total Build** | **LA Acquisitions** | **AHB Acquisitions** | | **Total Acquisitions** | **Total Leasing** | | **Voids** | | **Total 2021 Projected Delivery** |
| ***Pre-COVID Pipeline*** | ***63*** | ***198*** | ***107*** | ***368*** | ***13*** | ***17*** | | ***30*** | ***150*** | | ***10*** | | ***558*** |
| **Revised**  **Pipeline**  **2021** | **2** | **146** | **97** | **245** | **13** | **17** | | **30** | **150** | | **0** | | **425\*** |
|  | **Department of Housing Build Target for 2021** | | | **408** |  | | **Department of Housing Leasing Target for 2021** | | | **190** | | **598** | |

\* 2021 pipeline revised due to impact on programme of delivery during Level 5 restrictions.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Housing Build Pipeline for 2021**  **Lucan/Palmerstown/North Clondalkin** | | | | |
| **Local Electoral Area** | **LA Build** | **AHB Build** | **Part V** | **Total** |
| Lucan | 0 | 90 | 48 | 138 |
| Palmerstown -Fonthill | 2 | 0 | 0 | 2 |
| **Total** | **2** | **90** | **48** | **140** |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Capital Housing Delivered 2021 to Date** | | | | | | | | | |
| **Local Electoral Area** | **Local Authority Build** | **AHB Build** | **Part V** | ***Total Build*** | **LA Acquisition** | **AHB Acquisition** | ***Total Acquisitions*** | **Total Leasing** | **Grand Total** |
| Lucan | 0 | 0 | 0 | 0 | 0 | 0 | 0 | **8** | **8** |
| Palmerstown- Fonthill | 0 | 0 | 0 | 0 | 0 | 0 | 0 | **3** | **3** |
| **Grand Total** | **0** | **0** | **0** | **0** | **0** | **0** | **0** | **11** | **11** |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Construction Programme 2020-2021** | | | | |
| **Projects with Part 8 Planning Approval** | | | | |
| **Local Electoral Area** | **Project Name** | **Part 8 Approved Date** | **No. of Units Approved @ Part 8** | **Current Status** |
| Palmerstown -Fonthill | Balgaddy | 08/04/2019 | 69 | Tender design underway to progress to tender early Q3 2021. |
| Palmerstown -Fonthill | Greenfort Gardens | 08/04/2019 | 2 | Under construction. Projected delivery Q4 2021. |
| Palmerstown -Fonthill | St. Mark’s Avenue | 08/07/2019 | 41 | Contractor appointed May 2021. Due to commence on site. |
| Palmerstown -Fonthill | Lucan Road, Palmerstown (Túath Housing) | 14/09/2020 | 4 | Detailed design underway to progress to tender Q2 2021. |
|  |  |  | **116** |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Next tranche of Proposed Part 8’s** | | | |
| **Scheme Location** | **Local Electoral Area** | **Proposed no. of Units** | **Status** |
| St. Ronan’s Crescent | Palmerstown -Fonthill | 9 | Proposed Older Persons specific housing noted at ACM in November 2020. Part 8 will be published in May 2021. |
| **Total** |  | **9** |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Part V Delivery Programme for 2021** | | | |
| **Electoral Area** | **Scheme Name** | **Number of Part V Units** | **Details** |
| Lucan | Lock Road/Newcastle Road, Finnstown | 9 | Part V agreement in place. Total Scheme of 94 units. Respond! Housing association to acquire all of the units for delivery in 2021 |
| Lucan | Hallwell, Adamstown | 39 | Part V agreement in place. Housing delivery for Q3 2021. |
|  |  | **48** |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Part V Agreements in Place** | | | |
| **Electoral Area** | **Scheme Name** | **Number** | **Status** |
| Lucan | Hallwell, Adamstown | 1 | Part V Agreed. Unit will be delivered in 2022. |
| Lucan | Somerton Phase 2 | 24 | Part V Agreed. Delivery expected 2022 |
| Lucan | St. Helens, Adamstown | 16 | Part V Agreed. Delivery expected 2022 |
| Palmerstown Fonthill | Cloverhill Road | 4 | Part V Agreement in Place. |
|  |  | **45** |  |