## Slide 1
Energy Efficiency LED Upgrade – June to December 2021
Land Use Planning and Transportation

## Slide 2: Current status June 2021
12, 000 Lanterns upgraded to LED throughout the County
Electrical surveys are ongoing to identify suitable upgrade candidate locations
Over 600 lanterns upgraded to date this year
900 further lanterns programmed over the remainder of the year

## Slide 3: Upgrade Programme Jun-Dec 2021
Electoral Area | Location | Electoral Area | Location
Rathfarnham | Beverly | Templeogue | Priory Walk & Way
Rathfarnham | Cremorne | Templeogue | Cypress Drive
Rathfarnham | Hermitage Rathfarnham | Templeogue | Templeogue Woods
Rathfarnham | Castlefield Manor | Templeogue | Domville
Rathfarnham | Knockfield Manor | Templeogue | Grosvenor Court
Rathfarnham | Idrone | Templeogue | Greenpark
Rathfarnham | Brookvale | Templeogue | Ballymount Drive
Rathfarnham | The Priory Rathfarnham | Templeogue | Ballymount Road
Rathfarnham | Coolamber Park | Templeogue | Ballymount Cross
Rathfarnham | Coolamber Court | Firhouse | Delaford
Rathfarnham | Knocklyon Road | Firhouse | Ballycullen Avenue
Rathfarnham | Westbourne Lodge | Firhouse | Ballycullen Drive
 |  | Firhouse | Bohernabreena Road

## Slide 4: Upgrade Programme Jun-Dec 2021
Tallaght | Hazelbrook | Clondalkin | Glenfield
Tallaght | Seskin View Road | Clondalkin | Pinewoods
Tallaght | Millbrook Lawns | Clondalkin | St Ronan's
Tallaght | Sean Walsh Park | Clondalkin | St. John’s Estate
Tallaght | Cois an hAbhainn | Clondalkin | St John's Wood
Tallaght | Watermeadow | Clondalkin | Lealand
Tallaght | Watergate | Lucan | Hermitage Lucan
Tallaght | Old Bawn | Lucan | Brookvale lucan
Tallaght | Dun an Oir | Lucan | Esker Lawns
Tallaght | Belgard road | Lucan | Esker Park

## Slide 5: Estate Selection Criteria
These estates have been prioritised based on the following criteria;
Councillors and/or residents have requested upgrade
ESBN Interaction is minimal (we do not need to wait on the ESBN to approve the Supplementary Agreement)
The columns are generally in good condition
They have SOX lanterns which are the highest energy consumer and mostly urgently require replacement.

## Slide 6: Upgrade Programme Jun-Dec 2021
Now targeting our pre 90’s or “Legacy” stock
This will lead to certain columns within an estate being unsuitable for upgrade without ESBN approval.
Ongoing discussions with ESBN
Until final agreement with ESBN/regulatory bodies is reached, some estates will have columns not suitable for immediate upgrade
SDCC will revisit these columns once the agreement has been finalised.