COMHAIRLE CHONTAE ATHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

## MEETING OF TALLAGHT AREA COMMITTEE (2)

MONDAY, 24TH APRIL, 2006

Question No 20

Question:	Councillor K. Warren

"To ask the Manager to set out in detail the current position concerning the taking in charge of Ellensborough, Kiltipper Road, to detail the outstanding works which have to be attended to by the Developer before this Estate is taken in charge, and the likely timeframe involved, and if he will make a statement on the matter?”

Reply:

Ellensborough Estate, Tallaght was constructed in 4 phases by Durkan New Homes Ltd.   The Council prepared and issued a list of outstanding remedial works to the developer and these works are now complete.

Drainage surveys were submitted and checked and have been returned to the developer  as certain matters needed clarification.

Taking in charge drawings and schedules are being prepared at present and when they are completed and the necessary clarification on the drainage surveys has been received from the developer, the four phases of Ellensborough Estate will be recommended for Taking in Charge.

The Building Control Section will continue to monitor this development until it is taken in charge.