Clondalkin Tree Maintenance report – Nov 2022

The Council's 3-year Tree Maintenance Programme 2020-22 update for the Clondalkin area is presented below. Most of the programme will be completed by the end of Quarter 1 2022.

A new 3 year maintenance programme will be presented in February 2022

|  |  |
| --- | --- |
| Locations | Status |
| Boot Road  Churchview | Complete  Dec 2021 |
| Castle Grange Estate | Complete |
| Cherrywood estate | Surveyed Q1 2022 |
| Dunawley | Surveyed Q1 2022 |
| Hazlewood | Surveyed Q1 2022 |
| James Connolly Park | Complete |
| Kilcronan | Complete |
| Kilmahuddrick | Dec 2021 |
| Lealand estate  Lealand mature trees | Complete  Works in progress |
| Lindisfarne | Work in progress |
| Melrose | To be surveyed |
| Michael Collins Park | Surveyed Q1 2022 |
| Monastery Heath | Surveyed Q1 2022 |
| Newcastle Village | To be surveyed |
| Oakdowns  Oakway | Dec 2021  Dec 2021 |
| Oakrise | Dec 2021 |
| Pinewoods | Nov 2021 |
| Riversdale | Complete |
| Rockfield | Complete |
| Saggart Village | To be surveyed |
| St Bridgids Road | complete |
| St Johns Avenue /Commons Rd  St Johns Estate | Complete  Surveyed Q1 2022 |
| St Johns Wood West & St Johns Road | Surveyed Q1 2022 |
| Westbourne Estate | Nov 2021 |
| Willow Estate | Nov 2021 |
| Woodford Estate | Surveyed Q1 2022 |
| Yellow Meadows Estate | Dec 2021 |