- COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

- MEETING OF TERENURE/RATHFARNHAM AREA COMMITTEE (1)

TUESDAY 2nd MAY 2006

### HEADED ITEM No.7

### TAKING IN CHARGE OF ESTATES

The attached detailed listing sets out the up-to-date position on the taking in charge of

developments.

Two Estates have been taken in charge in 2006 to date.  Taking in charge recommendations are being prepared in one further case.

The following is the up to date priority listing for the Terenure/Rathfarnham area:-

Barton Avenue			Stonepark Abbey (Phase 1)

Orlagh Grove (Phase 2)		Stonepark Abbey (Phase 2)

The Recorders

Terenure/Rathfarnham

Meeting of the Terenure/Rathfarnham Area Committee (1) - 02/05/2006

Item No.  H-I (7) - Taking in Charge Listing

No. of Houses	Estate	Location	Developer	Works Outstanding

A	ESTATES TAKEN IN CHARGE IN 2006

60	Prospect Downes	Rathfarnham	Albany Homes Ltd	Taken in charge on 09/01/2006

256	Prospect Manor	Stocking Lane	Cavan Developments	Taken in charge on 09/01/2006

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

6	The Recorders (154 Whitehall Road)	Whitehall Road	Anthony Graham	TIC drawings and schedule being prepared

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

7	Barton Avenue	Rathfarnham	John J. McDonald Ltd.	Minor works outstanding including markers on hydrants

and locks on manholes. As constructed drawings

requested and awaited.

158	Orlagh Grove (Phase 2)	Scholarstown	Menolly Properties Ltd	TIC survey has been completed and lists issued. The

outstanding  items include works to; roads, footpaths,

kerbs, grass margins, drainage, manhole covers and

hydrant Markers. "As constructed" drawings are awaited.

A letter has been issued to developer re: sequestration

of bond. On site meeting with developer being arranged.

85	Stonepark Abbey (Ph. 1, 2 & 3)	Rathfarnham	M & N O'Grady Devs.	A list of outstanding works has been issued to the

developer which include works to manholes, cable link

manhole and reinstatement to ESB trench. "As

constructed" drawings are awaited.  No request has been

received  from the developer to have the estate taken in

charge.

H	PRIVATE DEVELOPMENTS (NOT TO BE TAKEN IN CHARGE)

46	Cypress Downes	Templeogue	Castlepark Construction Ltd.	Minor works outstanding which includes unfished

manholes.

No. of Houses	Estate	Location	Developer	Works Outstanding

19	Edenbrook Court	Rathfarnham	Deane Bros Ltd.	Private Development.  Problem with gabions awaiting

report from Deane Bros.

18	Edenbrook Manor	Rathfarnham	Clayworth	Outstanding issues regarding Management Agreement.

12	Limekiln Green	Greenhills	McHugh Management Co. 	The outstanding items include works to footpath,

Hydrant markers, reposition ESB standard in footpath

and replace 2m road wearing course. Security being

sequestered.