COMHAIRLE CONTAE ÁTHA CLIATH THEAS
SOUTH DUBLIN COUNTY COUNCIL

Lucan/Palmerstown/ North Clondalkin Area Committee Meeting

25th January 2022

Q1 2022 Housing Supply Programme Quarterly Report

| CAPTIAL HOUSING DELIVERY 2020-2022 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | BUILD |  |  |  |  |  |  | LEASING |  | ACQUISTIONS |  |  |  |
| Year | LA New Build | AHB New Build | Part V New Build | PPP Build | JV Build | Total New Build | DHLGH Build Target | Leasing Total | DHLGH Leasing Targets | LA | AHB | Total |
| 2020 | 0 | 156 | 108 | 109 | 0 | 373 | 467 | 119 | 120 | 13 | 20 | 33 |
| 2021 | 2 | 137 | 108 | 0 | 0 | 247 | 245* | 159 | 150* | 3 | 1 | 4 |
|  | Original DHLGH Target |  |  |  |  |  | 408 |  | 190 |  |  |  |  |

* 2021 pipeline revised due to impact on programme of delivery during Level 5 restrictions.

| Capital Housing Delivered 2021 – per LEA |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LEA | LA Build | AHB Build | Part V | Total Build | LA Acquis | AHB Acquis | Total Acquis. | Total Leasing | Grand Total |
| Clondalkin | 0 | 14 | 14 | 28 | 0 | 0 | 0 | 36 | 64 |
| Lucan | 0 | 90 | 49 | 139 | 1 | 0 | 1 | 15 | 155 |
| Tallaght Central | 0 | 0 | 1 | 1 | 0 | 1 | 1 | 26 | 28 |
| Tallaght South | 0 | 22 | 34 | 56 | 1 | 0 | 1 | 62 | 119 |
| Rathfarnham/Templeogue | 0 | 11 | 1 | 12 | 0 | 0 | 0 | 8 | 20 |
| Palmerstown/Fonthill | 2 | 0 | 0 | 2 | 0 | 0 | 0 | 12 | 14 |
| Firhouse/Bohernabreena | 0 | 0 | 9 | 9 | 1 | 0 | 1 | 0 | 10 |
| Grand Total | 2 | 137 | 108 | 247 | 3 | 1 | 4 | 159 | 410 |

| HOUSING FOR ALL TARGETS 2022 |  |  |  |
| --- | --- | --- | --- |
| Year | Build | Leasing | Total SDCC Target 2022 |
| 2022 | 400 | 40 | 440 |

| Capital Housing Delivery Comparison Years 2020 and 2021 Lucan- Palmerstown-Fonthill |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Area | LA New Build | AHB New Build | PPP Build | Part V New Build | Total New Build | LEASING TOTAL | Acquisitions Total | Total PA Delivered Units |
| Lucan 2020 | 0 | 0 | 0 | 35 | 35 | 19 | 6 | 60 |
| Palmerstown/Fonthill 2020 | 0 | 7 | 0 | 0 | 7 | 7 | 1 | 15 |
| Lucan 2021 | 0 | 90 | 0 | 49 | 139 | 15 | 1 | 155 |
| Palmerstown/Fonthill 2021 | 2 | 0 | 0 | 0 | 2 | 12 | 0 | 14 |

| Construction Programme 2022-2026 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Projects with Part 8 Planning Approval |  |  |  |  |
| Local Electoral Area | Project Name | Part 8 Approved Date | No. of Units Approved @ Part 8 | Current Status |
| Palmerstown -Fonthill | Balgaddy | 08/04/2019 | 69 | Tender design underway to progress to tender Q1 2022. |
| Palmerstown -Fonthill | St. Mark’s Avenue | 08/07/2019 | 38 | Under construction. Revision of unit numbers to 38 due to underground cabling. |
| Palmerstown -Fonthill | Lucan Road, Palmerstown (Túath Housing) | 14/09/2020 | 4 | Túath Housing preparing to progress to tender Q1 2022. |
| Palmerstown -Fonthill | St. Ronan’s Crescent | 13/09/2021 | 9 | Part 8 planning approved September 2021 to provide age friendly housing at St. Ronan’s Crescent, Clondalkin. Preparing to appoint Design Team Q1 2022. |
|  |  |  | 120 |  |

| Next tranche of Proposed Part 8’s |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Scheme Location | Local Electoral Area | Proposed no. of Social Units | Proposed no. of Affordable Units | Total Number of Units in Scheme | Status |
| Clonburris Phase 1 | Lucan | 87 | 179 | 266 | Detailed design underway. Proposal to ACM March 2022. |

| Part V Delivery Programme for 2022 |  |  |  |
| --- | --- | --- | --- |
| Electoral Area | Scheme Name | Number of Part V Units | Details |
| Lucan | Somerton Phase 2 | 24 | Part V Agreed. Delivery expected Q3 2022. |
| Lucan | St. Helens, Adamstown | 16 | Part V Agreed. Delivery expected 2023 |
|  |  | 40 |  |

| Part V Agreements in Place |  |  |  |
| --- | --- | --- | --- |
| Electoral Area | Scheme Name | Number | Status |
| Palmerstown Fonthill | Cloverhill Road | 4 | Part V Agreement in Place. |
|  |  | 4 |  |