COMHAIRLE CHONTAE ATHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TALLAGHT AREA COMMITTEE (2)

MONDAY 22ND MAY, 2006

ITEM NO. H-I (13)

Taking in Charge of Estates

The attached detailed listing sets out the up-to-date position on the taking in charge of developments.

To date one Estate has been taken in charge in 2006.   Recommendations for taking in charge have been made in 2 further cases.  Taking in charge recommendations are being prepared in a further 14 cases.

The following is the up to date priority listing for the Tallaght area:-

Carrighmore Estate				Mont Pelier

Castlefield Avenue 				Oak Dale

Daletree (Phase 1 & 2)				Old Court

Ellensborough (Phases 1, 2, 3 & 4)		Parklands

Ferncourt (Phase 1 & 2)			Swiftbrook

Hazelgrove					Verschoyle

Tallaght

Meeting of the Tallaght Area Committee (2) - 22/05/2006

Item No.  H-I (13) - Taking in Charge Listing

NO. OF HOUSES	ESTATE	LOCATION	DEVELOPER	WORKS OUTSTANDING

A	ESTATES TAKEN IN CHARGE IN 2006

0	Robinhood Ind. Est.	Naas Road	Sisk	TIC at Council meeting on 13/03/2006

B	ESTATES RECOMMENDED FOR TAKING IN CHARGE SINCE LAST REPORT:

164	Ely Manor	Ballycullen	Maplewood Homes	Recommended for Taking in Charge

63	Pairc Gleann Trasna	Aylesbury	Kranock Construction Ltd.	Recommended for Taking in Charge

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

52	Carrighmore Estate (Aylesbury)	Aylesbury, Tallaght	Kranock Construction Ltd.	TIC drawings and schedule being prepared

11	Castlefield Avenue	Knocklyon	Brian Durkan & Co. Ltd	TIC drawings and schedule being prepared

141	Daletree (Phase 1 & lA)	Ballycullen	Maplewood Homes	TIC drawings and schedule being prepared

142	Daletree (Phase 2)	Ballycullen	Maplewood Homes	TIC drawings and schedule being prepared

148	Ellensborough  (Phase 4)	Tallaght	Durkan New Homes Ltd.	TIC Drawings and Schedule to be updated

300	Ellensborough  Phases 1, 2 & 3	Tallaght	Durkan New Homes Ltd.	TIC drawings and schedule to be updated

91	Ferncourt (Phase 1)	Ballycullen	Maplewood Homes	TIC drawings and schedule being prepared

85	Ferncourt (Phase 2)	Ballycullen	Maplewood Homes	TIC drawings and schedule being prepared.

97	Hazelgrove	Tallaght	Kelland Homes Ltd.	TIC drawings and schedule being prepared

50	Mont Pelier	Jobstown	Durkan New Homes Ltd.	"As constructed" drawings submitted and

being checked

NO. OF HOUSES	ESTATE	LOCATION	DEVELOPER	WORKS OUTSTANDING

177	Oak Dale	Ballycullen	Maplewood homes	TIC drawings and schedule being prepared

54	Old Court	Ballycullen	Maplewood Homes	TIC schedule and drawings being prepared

59	Parklands	Ballycullen	Maplewood Homes	"As constructed" drawings and drainage

survey submitted and being checked.

130	Swiftbrook	Tallaght	Kelland Homes Ltd.	Drainage survey and "as constructed"

drawings received and being checked.

C1	ESTATES WHERE ROADS ONLY - HAVE BEEN TAKEN IN CHARGE

66	Sundale (Phase 1)	Tallaght	Kelland Homes Ltd.	Roads TIC on  8th March, 2004  Services

not yet recommended for TIC. Drainage

survey and revised drawings submitted and

being checked.

108	Sundale (Phase 2)	Tallaght	Kelland Homes Ltd.	Roads TIC on  8th March, 2004  Services

not yet recommended for TIC. Drainage

survey and revised drawings submitted and

being checked.

80	Sundale (Phase 3)	Tallaght	Kelland Homes Ltd.	Roads TIC on  8th March, 2004  Services

not yet recommended for TIC. Drainage

survey and revised drawings submitted and

being checked.

112	Sundale (Phase 4)	Tallaght	Kelland Homes Ltd.	Roads TIC on  8th March, 2004  Services

not yet recommended for TIC. Drainage

survey and revised drawings submitted and

being checked.

132	Sundale (Phase 6)	Tallaght	Kelland Homes Ltd.	Roads TIC on  8th March, 2004  Services

not yet recommended for TIC. Drainage

survey and revised drawings submitted and

being checked.

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

150	DeSelby	Tallaght	Kelland Homes Ltd.	Revised remedial list issued. Minor works

outstanding which include works to

footpath and drainage. "As constructed

drawings and drainage survey requested

230	Verschoyle (Phase 1)	Saggart	Kingscroft Developments	Works outstanding to footpaths, kerbs and

drainage. Works ongoing.  "As constructed"

drawings and drainage survey submitted

and being checked. Drainage not to be TIC

at present at it drains through private area.

NO. OF HOUSES	ESTATE	LOCATION	DEVELOPER	WORKS OUTSTANDING

F1	ESTATES SUBJECT TO LEGAL DIFFICULTIES:

40	Newhall Court, Blessington Road	Jobstown	William Smith	Court case regarding outstanding works in

Phase 1adjourned to 16th May, 2006.

4	Sylvan Avenue	Kingswood	Mondale Const. Ltd.	Outstanding issues regarding drainage.

I	INDUSTRIAL ESTATES

0	Crosslands Ind.Est	Ballymount	Murdon Ltd	Awaiting suitable "As constructed"

drawings.  Issues regarding wayleaves.