## Slide 1
Housing Delivery Update Report Rathfarnham/Templeogue/Firhouse/
Bohernabreena Area Committee Meeting 18th April 2023

## Slide 4
LEA | Site | No. | Update
Rathfarnham/Templeogue | Grange Rd/Nutgrove Ave | 4 | Appeal withdrawn, Part V to be agreed
 | Garretstown House, Stocking lane | 2 | Negotiations ongoing
Part V Agreements
Approved/Proposed Developments by LEA
LEA | Site | No. | Update
Rathfarnham/Templeogue | Pearse Brothers Park | 10 | Detailed design, SI’s ongoing Contractor tender Q4 2023
 | Castlefield | 34 | Feb ACM, Design & Planning to be progressed
 | Stocking Lane | tbc | Feasibility ACM Feb 23/progress for planning