**Tallaght Taking in Charge Table:**

|  |  |  |  |
| --- | --- | --- | --- |
| Development | Planning Ref | Area | Status |
| Cooldown Commons (Cuil Duin) | SD15A/0095 | Tallaght Central | in TIC process, waiting on Irish water and developer review |
| Dodderbrook Old Court | SD14A/0180 | Tallaght Central | Nearing completion of TIC |
| Silken Park      (Phase 1) | SD05A/0433 | Tallaght Central | no developer engagement |
| Silken Park   (Phase 2) | SD13A/0246 | Tallaght Central | no developer engagement |
| Silken Park ph 3 | SD15A/0206 | Tallaght Central | no developer engagement |
| Temple Woods | SD16A/0157 | Tallaght Central | TIC being held up by foul manhole connection not to IW spec. |
| Balrothery | SD14A/0183 | Tallaght Central | in TIC process, waiting on drawings from developer |
| Carrigmore | S99A/0513 SD03A/0982 | Tallaght South | waiting snags to be completed by third party |
| Edenbrook, Citywest | Ref: SHD3ABP-302398-18 | Tallaght South | Nearing completion of TIC. |
| Corbally |  | Tallaght South | Footpaths across Greenspace are to be constructed. The snags in the Cul de sacs are being repaired. Open Space to be be kept cut. Nearing completion of TIC. TIC by October 2023. |