- COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

- MEETING OF TALLAGHT AREA COMMITTEE (2)

Monday 22nd May 2006

- Question No.  1

- Question: Councillor C. King

"To ask the Manager, to (A) report on progress made in relation to the Tallaght stadium in terms of securing tenders etc, (B) what is the estimated timeframe for the re-commencement of works on site, (C) what is the estimated completion date being worked towards at present and (D) are recent actions taken by the local G.A.A. through the courts having a negative impact on the further progression of the stadium and can the Manager make a statement on the matter?”

- Reply:

As the Councillor will be aware, the Council considers the most appropriate and most economical route to recommence works on the stadium is to utilise the original contractor engaged on the scheme, who is still in possession of the site. Detailed negotiations have been conducted with the contractor and design team and substantial agreement has been reached on the clarification of works necessary to complete the stadium i.e. partially built stand and adjoining functional facilities and main pitch and car-parking. It had been hoped work would be commenced as soon as possible following the decision of the Council on 13/2/2006 to proceed with the development as originally proposed and the duration of the works was estimated at nine months.   However, no further progress can be made on negotiations with the contractor until the outcome of the judicial review.

An application to the High Court by Cumann Tomás Daibhis for leave to seek a judicial review of the Council’s decision under the Part 8 public consultation process was served on the Council on 7/4/ 2006 and was listed for hearing on 8/5/2006. Shamrock Rovers F.C. has requested the court to be allowed to be joined as a notice party for the proceedings. The hearing of the application was adjourned for a further three weeks with liberty to the Council to file a reply and Shamrock Rovers F.C. to file a motion to be joined as a notice party.

Pending the outcome of the judicial review application, the Council is not in a position to progress the matter further.