# Griffeen Cycling Improvement Scheme

Non-Statutory Public Consultation Report

# Scheme Details

# Visualisations

# Non-Statutory Public Consultation

- Corriboard notices placed around the neighbourhood, April 6th

- Promoted through social media.

- Published in local newspaper.

- Published on council’s website.

- Online Questionnaire was open from March 30th to April 27th

# Submissions

- 4 online submissions received.

- All 4 submissions were in favour of the scheme.

- No online questionnaires completed.

# Submissions

Observations on Proposed Layout

- Existing radii at Griffeen Glen drive are already tight.

(Response: Noted, this will be reviewed at detailed design stage)

- Involving stakeholders in consultation

(Response: Scheme was advertised through corriboard notices, social media and local newspaper)

- Cycle track marking

(Response: Markings will be as per the Traffic Signs Manual)

- Bus operation during implementation stage

(Response: Contractor will implement traffic management plan during construction stage and this will include informing bus companies)

Observations on Existing Layout

- Poor lighting issue along Griffeen road.

(Response: Proposed works are for improvement of cycle track, request will be made to PL section to inspect and ensure lighting levels are suitable)

- Broken glass pieces on cycle track beside bottle bank

(Response: This issue will be referred to Public Realm who deal with bottle banks)

- Signage for cyclist right of way

(Response: This will be examined at detailed design and reviewed as part of the road safety audit)

- Traffic rules negligence at roundabout

(Response: This is an enforcement issue for An Garda Síochána)

- Speed calming at Griffeen road

(Response: The proposed works will provide traffic calming. Speed review may be undertaken post works)

- Inclusion in tree pruning programme.

(Response: This issue will be referred to Public Realm who deal with tree pruning)

# Next Steps

- Following the positive feedback from the consultation SDCC will be proceeding with the proposed side road upgrades

- Timeline

    - Construction Procurement – June/July

    - Commencement on Site – August

    - Estimated Construction Duration – 4 months

- SDCC will continue to engage and inform local communities during the works

- Roundabout alterations will require further costings and budget allocation prior to commencing