COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

# MEETING OF TERENURE-RATHFARNHAM AREA COMMITTEE (2)

TUESDAY 13th JUNE 2006

HEADED ITEM No. 4

## Report on Housing Construction Programme:

The up-to-date position of the construction programme for the Terenure/Rathfarnham area is set out in the detail below: -

Completions 2004:-

Terenure/Rathfarnham Area

| Scheme Name | No. Of Units | Completion |
| --- | --- | --- |
| Whitechurch Phase 3 | 7 | September, 2004 |
| Whitechurch Phase 3 | 2 | December, 2004 |
| ### Sub Total | 9 |  |

Completions in 2005:-

Terenure/Rathfarnham

| Scheme | No. Of Units | Completion |
| --- | --- | --- |
| Whitechurch Phase 3 | 4 | April, 2005 |
| Whitechurch Phase 3 | 4 | May, 2005 |
| ### Whitechurch Phase 3 | 2 | July 2005 |
| ### Sub Total | 10 |  |

ON SITE:-

Terenure/Rathfarnham

| Scheme Name | No of Units |
| --- | --- |
| ## Whitechurch Phase 4 (SH242) | 29 & Community facility |
| ## Sub Total | 29 & Community facility |

Part 8 – plans on display

| Scheme Name | No of units | Comprising | On display until | Closing date for submissions and observations |
| --- | --- | --- | --- | --- |
| Whitechurch Avenue / Lawn and Grove, Whitechurch Estate, Dublin 16 | 7 | 4 no. five person two storey units and 3 no. three person single storey units. | Monday 12th June 2006 | Monday 26th June 2006 |

Part 8 Approved by Council:-

| ### Scheme | No of Units |
| --- | --- |
| ## No schemes |  |
| ## Sub Total |  |

At Concept/Design Stage:-

Terenure/Rathfarnham

| Scheme | No. of Units |
| --- | --- |
| Palmer Park | Preliminary concept to be prepared |

Other potential sites are also being examined.