COMHAIRLE CHONTAE ATHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

MEETING OF SOUTH DUBLIN COUNTY COUNCIL

MONDAY 12TH JUNE, 2006

QUESTION NO. 14

Question : Councillor John Lahart

“To ask the Manager to outline how many social houses have been constructed this year to date and how many are projected for the year end”

Reply:

The Department of the Environment Heritage & Local Government approved 1,927 housing starts as part of the Multi Annual Construction programme 2004-2008.

Currently there are 833 housing units on site throughout the county excluding the units being provided under Part V Arrangements

The following is a breakdown of the number of social units completed by this Local Authority this year to date and the number of units currently on site to be completed by year end.

Completions in 2006 :-

TALLAGHT AREA

| Total | No. of Units | Completion Dates |
| --- | --- | --- |
| Fettercairn | 9 | February 2006 |
| Fettercairn | 8 | May 2006 |
| Deerpark | 11 | May 2006 |
| Sub Total | 28 |  |

LUCAN / CLONDALKIN AREA

| Scheme Name | No of Units | Completion |
| --- | --- | --- |
| Moorfield | 9 | January 2006 |
| Shancastle | 11 | March 2006 |
| Moorfield | 21 | February 2006 |
| Total | 41 |  |

SCHEMES CURRENTLY ON SITE

TALLAGHT AREA

| Scheme Name | No. of Units on Site | Completion Dates |
| --- | --- | --- |
| Fettercairn Village Phase 1 | 1 | May 2006 |
| Avonbeg, Phase 3 | 47 | In phases September, 2006 |
| Fortunestown B, Phase 2 | 66 (+52 Vol. Units) | May 2006 |
| Fortunestown B, Phase 4 | 120 | July, 2006 |
| Fortunestown B, Phase 1 | 110 | May, 2006 |
| Deer Park (Joint Venture) | 108 | (In phases) April 2006 |
| Brookfield Village+ Community Facility | 16 | September / October 2006 |
| Total | 468 |  |

LUCAN / CLONDALKIN AREA

On Site

| Scheme Name | No. Of Units | Completion |
| --- | --- | --- |
| Shancastle Ph,1(SH 243) | 15 | Late May |
| Balgaddy “E” (SH 210) | 100 | June 2006 |
| Mayfield ( SH 244) | 36 | June 2006 |
| St Finians | 4 | December 2006 |
| Total 155 |  |  |