- COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TERENURE/RATHFARNHAM AREA COMMITTEE (2)

TUESDAY 13th JUNE 2006

Question No. 17

Football/Rounders Facilities Limekiln

QUESTION:   Councillor E. Walsh

“To ask the Manager for a progress report on the provision of facilities for Limekiln Rounders and Greenpark Football Club?"

# REPLY:

The Part 8 planning process has been completed for the provision of a changing facility in Tymon Park for the sports clubs that comprise TASC (Tymon Athletics Sports Club) of which Limekiln Rounders and Greenpark FC are members.

A meeting was held recently with representatives of TASC to discuss design detail of the proposed facility.

The project is now proceeding to the preparation of a detailed design specification and tendering process.