## Slide 1
DeliveREE
Environment, Water, Climate Change & Biodiversity SPC
7th May 2024

## Slide 2: DeliveREE
DeliveREE is a project delivery mechanism to target the ‘thermal’ direct emissions in LA buildings within the 4 DLA region.
To accelerate the delivery of energy efficiency and renewable energy projects
Key delivery mechanism to meet targets set by SDCC Climate Action Plan 2024-2029
Total spend of €4million by 2026,
  50:50 between SDCC and SEAI Pathfinder fund
Projects consist of
  - Energy Performance Contracts for highest energy users
  &
  - Decarbonisation of public Buildings

## Slide 3: Progress
Energy Performance Contract
  Single Operator will be awarded the contract to manage energy consumption and emissions performance of 6 SDCC buildings, with the highest energy usage
    - County Hall and Tallaght Library - Rua Red
    - Clondalkin Civic Offices - Clondalkin Leisure Centre
    - Civic Theatre - Tallaght Leisure Centre
  Tender issued 1st March 2024 for EPC for 6 SDCC buildings.
    Competitive dialog to commence May 2024
    Tender award September/October 2024
Decarbonisation of Public Buildings
  Works to Community Centres/Buildings, Libraries and Depots
  Installation of Solar PV, Heat Pumps, Building Fabric Upgrades
  10 Projects submitted to SEAI for approval on 18th March 2024
  Additional properties being assessed