COMHAIRLE CHONTAE ATHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

# MEETING OF TERENURE-RATHFARNHAM  AREA COMMITTEE (2)

TUESDAY 5th SEPTEMBER 2006

Headed Item 2

## Report on Housing Construction Programme:

The up-to-date position of the construction programme for the Terenure/Rathfarnham area is set out in the detail below: -

Completions 2004:-

Terenure/Rathfarnham Area

| Scheme Name | No. Of Units | Completion |
| --- | --- | --- |
| Whitechurch Phase 3 | 7 | September, 2004 |
| Whitechurch Phase 3 | 2 | December, 2004 |
| ### Sub Total | 9 |  |

Completions in 2005:-

Terenure/Rathfarnham

| Scheme | No. Of Units | Completion |
| --- | --- | --- |
| Whitechurch Phase 3 | 4 | April, 2005 |
| Whitechurch Phase 3 | 4 | May, 2005 |
| ### Whitechurch Phase 3 | 2 | July 2005 |
| ### Sub Total | 10 |  |

ON SITE:-

Terenure/Rathfarnham

| Scheme Name | No of Units |
| --- | --- |
| ## Whitechurch Phase 4 (SH242) | 29 & Community facility Anticipated completion date December 2007 |
| ## Sub Total | 29 & Community facility |

Part 8 Approved by Council:-

Terenure/Rathfarnham

| ### Scheme | No of Units |
| --- | --- |
| ## Whitechurch Phase 5 | 7 |
|  | Part 8 report approved at July 2006 Council meeting. Cost Plan submitted to DOEHLG for approval on 21st August 2006. |
| ## Sub Total | 7 |

At Concept/Design Stage:-

Terenure/Rathfarnham

| Scheme | No. of Units |
| --- | --- |
| Palmer Park / Pearse Brothers Park | Preliminary concept of support infill housing for this scheme to be presented to this ACM. |

Other potential sites are also being examined.