SOUTH DUBLIN COUNTY COUNCIL

MEETING OF SOUTH DUBLIN COUNTY COUNCIL

MONDAY 11th  SEPTEMBER 2006

### QUESTION 13

Question: Councillor Cathal King

To ask the Manager, how many new social housing units does he/she expect to be transferred from Developers to South Dublin County Council in the next two month (Sept/Oct) and can he/she provide details of how many units in each development are expected?

Reply

The following is a breakdown of the units that have been handed over to date in the County and the units with anticipated handover dates within the next two months (Sept/Oct):  It is anticipated to handover a total of 470 units within the next two months.

TALLAGHT AREA

Completions in 2006:-

| Total | No. of Units | Completion Dates |
| --- | --- | --- |
| Fettercairn Village | 9 | February 2006 |
| Fettercairn Village | 9 | May 2006 |
| Deerpark (Joint Venture) | 11 | May 2006 |
| Deerpark (Joint Venture) | 14 | August 2006 |
| Sub Total | 43 |  |

### On Site:-

| Scheme Name | No. of Units on Site | Completion Dates |
| --- | --- | --- |
| Avonbeg, Phase 3 | 47 | In phases end September, 2006 |
| Fortunestown B, Phase 2 | 66 (+52 Vol. Units) | Sept – October 2006 |
| Fortunestown B, Phase 4 | 120 | October 2006 |
| Deerpark (Joint Venture) | 94 | (In phases) Aug 2006 |
| Daletree (Part 5/Joint Venture) | 27 | (in phases) October 2005 |
| Brookfield Village+ Community Facility | 16 | September 2006 |
| Sub.Total | 370 (+52 Vol. Units) |  |

LUCAN / CLONDALKIN AREA

Completions in 2006

| Scheme Name | No of Units | Completion |
| --- | --- | --- |
| Moorfield | 9 | January 2006 |
| Ballyowen Hall (Part V) | 8 | January 2006 |
| Shancastle | 11 | March 2006 |
| Moorfield | 21 | February 2006 |
| Shancastle | 15 | July 2006 |
| Mayfield | 36 | August 2006 |
| Total | 100 |  |

On Site

| Scheme Name | No. Of Units | Completion |
| --- | --- | --- |
| Balgaddy “E” (SH 210) | 100 | Phased from Oct 2006 |
| Sub Total 100 |  |  |