COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

MEETING OF SOUTH DUBLIN COUNTY COUNCIL

MONDAY 9th October 2006

HEADED ITEM No. 4 (d) (ii)

Minutes of Meeting of the Transportation Strategic Policy Committee

#### held on Thursday 11th May 2006 which were confirmed at the Strategic Policy Committee Meeting held on Thursday 14th September 2006.

______________________________________________________________________________________

## Present:

Elected Members:

Councillor C. Keane

Councillor D. Keating

Councillor S. Laing

Councillor M. Murphy

Councillor F. McCarthy

Councillor T. Ridge

Councillor E. Tuffy

Councillor A. White

Councillor S. O Conchúir

Sectoral Interests:	Mr.Tom Newton, Community Forum

Andy Lane, Community Platform (Observer)

Council Officials:	Mr. F. Coffey, Director of Transportation and County Engineer

Mr. E. Cunningham, Senior Executive Officer

Mr. M. O’Keeffe, Senior Engineer

Mr. T. O’Grady, Senior Engineer

Mr. T. Curtin, Administrative Officer

Mr. A. O’Mullane, Senior Executive Engineer

Ms. N. Fitzgibbon, Staff Officer

An Cathaoirleach, Councillor S. Laing presided.

1.  	Confirmation of Minutes

Minutes of Transportation Strategic Policy Committee held on 9th February 2006 were confirmed and approved as a true record and signed.

- Traffic Calming Review

Mr. T. O’Grady, Senior Engineer presented a report on the current Traffic Calming Programme. The status of this programme is as follows:-

23 Schemes completed

8   Schemes under construction/start shortly

5   Schemes at Part 8 stage

4   Schemes to be designed

Following contributions from Councillors, S. Laing, M. Murphy, C. Keane, S. O’Conchúir, A. White, F. McCarthy and E. Tuffy,

Mr. T. O’Grady, Senior Engineer and Mr. F. Coffey, Director of Transportation and County Engineer responded to queries raised by the members and it was AGREED to adopt a new Traffic Calming Programme comprising 4 schemes in each of the 5 Electoral Areas.

The selection of each scheme is to be made by the relevant Area Committee.

- School Transport

Mr. M. O’Keeffe, Senior Engineer presented a report.  The Committee was informed that an application had been made to the D.T.O. for funding to carry out a feasibility study.   Following contributions from Councillors F. McCarthy, E. Tuffy, C. Keane, M. Murphy, S. O’Conchúir and Mr. T. Newton, Mr. F. Coffey, Director of Transportation and County Engineer responded to queries raised, the report was NOTED and it was AGREED to present a further report to the next meeting of the Committee.

- Anti-social Behaviour

Mr. F. Coffey, Director of Transportation and County Engineer presented a report . He informed the Committee that this issue was discussed by the CPG and they requested that each Committee should focus on this matter and identify means of addressing the issue.

A general discussion took place on this issue and following contributions from Councillors C. Keane, M. Murphy, F. McCarthy, S. Laing and Mr. T. Newton the report was NOTED and it was AGREED that if any Member wished to have further discussions on this issue they should write to the Director of Transportation.

5.       Controlled parking

There was a brief discussion on this issue.   Following contributions from Councillors C. Keane and S. O. O’Conchúir, Mr. F. Coffey, Director of Transportation and County Engineer responded to queries raised and it was AGREED to include this item on the Agenda for the next meeting of the Committee.

The meeting concluded at 7.00 p.m.

Siniú_____________________      Dáta__________________

An Cáthaoirleach