COMHAIRLE CHONTAE ATHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

# MEETING OF TERENURE-RATHFARNHAM  AREA COMMITTEE (2)

TUESDAY 10th OCTOBER 2006

Item H-I (8)

## Report on Housing Construction Programme:

The up-to-date position of the construction programme for the Terenure/Rathfarnham area is set out in the detail below: -

Completions 2004:-

Terenure/Rathfarnham Area

| Scheme Name | No. Of Units | Completion |
| --- | --- | --- |
| Whitechurch Phase 3 | 7 | September, 2004 |
| Whitechurch Phase 3 | 2 | December, 2004 |
| ### Sub Total | 9 |  |

Completions in 2005:-

Terenure/Rathfarnham

| Scheme | No. Of Units | Completion |
| --- | --- | --- |
| Whitechurch Phase 3 | 4 | April, 2005 |
| Whitechurch Phase 3 | 4 | May, 2005 |
| ### Whitechurch Phase 3 | 2 | July 2005 |
| ### Sub Total | 10 |  |

ON SITE:-

Terenure/Rathfarnham

| Scheme Name | No of Units |
| --- | --- |
| ## Whitechurch Phase 4 (SH242) | 29 & Community facility Anticipated completion date December 2007 |
| ## Sub Total | 29 & Community facility |

Part 8 Approved by Council:-

Terenure/Rathfarnham

| ### Scheme | No of Units |
| --- | --- |
| ## Whitechurch Phase 5 | 7 |
|  | The Department of the Environment Heritage and Local Government by letter dated 18th September has approved the Councils proposal to negotiate the contract. It is anticipated that the contract will be in place before the end of 2006. |
| ## Sub Total | 7 |

At Concept/Design Stage:-

Terenure/Rathfarnham

| Scheme | No. of Units |
| --- | --- |
| Palmer Park / Pearse Brothers Park | Preliminary concept of support infill housing presented to September ACM. Revised proposal to be presented to this ACM. |

Other potential sites are also being examined.