COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

SOUTH DUBLIN COUNTY COUNCIL

# MEETING OF TALLAGHT AREA COMMITTEE (1)

16th October,CCCC  2006

Item H- I 16

Report on Social and Affordable Housing

The Council's Housing Strategy, which was prepared in accordance with Part V of the Planning & Development Act 2000, was adopted by the Council at its meeting held on 11th June 2001.  This Strategy was reviewed and now forms an integral part of the County Development Plan 2004-2010, which was adopted by the Council on 10th November 2004.

The strategy requires 15% of all residential developments to be reserved for Social/Affordable housing purposes.  The Council has been successful in the delivery of affordable housing under the following initiatives:

- Part V of the Planning & Development Act 2000 (as amended)

- Joint Venture Schemes

- Integrated Area Plans

- To date 423 affordable units have been procured throughout the County.  Of these 302 have been procured and sold on in the Tallaght Area.

- The following schedule sets out (a) the location and number of units procured to date in the Tallaght Area, (b) a schedule of social/affordable units to be procured where a Letter of Exchange has issued and/or an Agreement has been reached, (c)  location and number of social units procured to date in the Tallaght Area, (d) schedule of developments where a Commencement Notice has been served and negotiations are ongoing with the developer.

| (a) Schedule of Affordable Units procured in the period 2003 – to date |  |  |
| --- | --- | --- |
| Location | No of Units | Date of Procurement |
| The Farm, Balrothery. | 3 units | 21/09/2004 |
| Corner Site Bounded by Blessington Road/Belgard Sq East. | 8 units | 26/11/2004 |
| Russell Square, Fortunestown, | 100 units | 2004/2005 |
| Deerpark, North Kiltipper Road. | 102 units | 2004/2005 |
| Kiltalown, Jobstown | 28 units | 2004/2005 |
| Brownsbarn, Ranch, Kingswood. | 4 units | 21/08/2004 |
| Springfield. | 40 units | 13/10/2005 |
| Westend Gate, Tallaght. | 17 units Total: 302 units | 04/10/2005 |

| (b) Schedule of Affordable Units to be procured where a Letter of Exchange has issued and/or an Agreement has been reached |  |  |
| --- | --- | --- |
| Location | No of Units | Target Completion Date for units |
| Belgard Square North | 66 approx | 2007 |
| Belgard Square West | 20 | October 2006 |
| Deerpark, Kiltipper Road. | 18 Total: 104 units | October 2006 |

| (c) Schedule of Social Units procured in the period 2004 – 2006 to date |  |  |
| --- | --- | --- |
| Location | Number of Units | Date Acquired |
| Marlfield | 27 units | 2004 |
| Daltree | 8 units Total: 35 units | 2005 |

| - (d) Schedule of developments where a Commencement Notice has been served and negotiations are ongoing with the developer |  |  |
| --- | --- | --- |
| Location | Estimated number of units for Social/Affordable/ Voluntary | Target Completion Date for Units* |
| Tallaght Leisure Centre, Old Bawn Road. | 3 units | March 2007 |
| Greenhills Road, Main Street. | 9 units | January 2007 |
| Iceland Site, Tallaght Road. | 32 units | Mid 2007 |
| Suncroft | 2 units | Late 2006 |
| Tallaght Retail Centre, Belgard Road. | 16 units | Late 2006 |
| Citywest Shopping Centre. | 53 units | 2006/2007 |
| Dalriada, Woodstown, Ballycullen. | 46 units | June 2007 |
| Citywest/Verschoyle Park. | 2 Houses | End 2006 |
| Carrigmore/Carrigcourt, Fortunestown. | 40 units | 2006/2007 |
| Marlfield, Kiltipper, | 28 units | 2007 |
| Whitestown Way, Tallaght By Pass. | 35 units | August 2007 |
| Boherboy Road/Watercross, Saggart | 34 units | End 2006 |
| The Bungalow, Main Street, Rathcoole. | 21 units | End 2006/early 2007 |
| Blackthorn, Rathcoole. | 16 units | 2007 |
| Swiftbrook, Saggart | 48 units | 2007 |
| Killinarden Shopping Centre. | 4 units | 2007 |
| Belfry Block E. | 8 units | 2007 |

*  Please note that the foregoing schedule provides an estimates only of units to be procured pursuant to Part V as no formal agreements have yet been reached with the developers.  Please also note that date of procurement may change due to external factors, outside the control of the Council, e.g. registration of title issue, climatic conditions etc.

- In addition to the foregoing, there is potential to procure, approximately a further 203 social/affordable units in the Tallaght Area on foot of Planning Permissions granted.