- COMHAIRLE CHONTAE ÁTHA CLIATH THEAS

- SOUTH DUBLIN COUNTY COUNCIL

MEETING OF TERENURE-RATHFARNHAM AREA COMMITTEE (1)

Tuesday, 7th November 2006

ITEM NO. H-I (09)

Taking in Charge of Estates

The attached detailed listing sets out the up-to-date position on the taking in charge of developments.

To date two Estate has been taken in charge in 2006.   Recommendations for taking in charge have been made in two further cases.

The following is the up to date priority listing for the Terenure Area:-

Orlagh Grove (Phase 2)

The Recorders (154 Whitehall Road)

Terenure / Rathfarnham

Meeting of the Terenure / Rathfarnham Area Committee (2) - 07/11/2006

Item No.  H-I (9) - Taking in Charge Listing

NO. OF 	ESTATE	LOCATION	DEVELOPE	WORKS OUTSTANDING

A	ESTATES TAKEN IN CHARGE IN 2006

60	Prospect Downes	Rathfarnham	Albany Homes Ltd	     Taken in charge on 09/01/2006

256	Prospect Manor	Stocking Lane	Cavan Developments            Taken in charge on 09/01/2006

C	ESTATES WHERE TAKING IN CHARGE RECOMMENDATIONS ARE BEING PREPARED:

158	Orlagh Grove (Phase 2)	Scholarstown	Menolly Properties Ltd                TIC survey has been completed and lists

issued. "As constructed" drawings being

prepared by Building Control Section.

6	The Recorders (154 Whitehall 	Whitehall Road	Anthony Graham	TIC drawings and schedule being

Road)	prepared.  To be recommended for TIC

early 2007

D	ESTATES WHERE TAKING IN CHARGE WORKS ARE STILL OUTSTANDING

7	Barton Avenue	Rathfarnham	John J. McDonald Ltd.	Minor works outstanding including

markers on hydrants and locks on

manholes. As constructed drawings

requested and awaited.

85	Stonepark Abbey (Ph. 1, 2 & 3)	Rathfarnham	M & N O'Grady Devs.	Remedial works completed.  Parks

department preparing list of works &

costs.  Section 180 request for TIC

submitted and being checked.  "As

Constructed" drawings being checked.

H	PRIVATE DEVELOPMENTS (NOT TO BE TAKEN IN CHARGE)

18	Edenbrook Manor	Rathfarnham	Clayworth	Outstanding issues regarding

Management Agreement.  Negotiations

ongoing between developer and

residents regarding handover of the estate.